ARYAN KETKAR

BACKEND LEAD — CURSOR / ANTIGRAVITY PROMPT GUIDE

Node.js · PostgreSQL · Redis · WebSocket · REST API

| GOLDEN RULE | Run ONE prompt at a time. Do not batch prompts. Each prompt builds on the previous one — running them out of order or together will cause conflicts Cursor cannot resolve. After every prompt, run the VERIFY block. If any check fails, fix it before continuing. A broken foundation makes every prompt after it unpredictable. |
| --- | --- |

| FILE TO OPEN | Before starting: open /docs/api-contract.json in your editor. Every field name in these prompts comes directly from that file. When Cursor generates code, verify the field names match the contract exactly. If they differ, tell Cursor: 'Fix field name X to match api-contract.json'. |
| --- | --- |

# SECTION 1 — PROJECT SETUP (00:10 → 00:30)

These are the two setup prompts. They have no logic — just structure, dependencies, and a working server. Do not skip them even if you think you already know how to set up Express. The folder structure in Prompt 1 is referenced by every subsequent prompt.

## PROMPT 1  —  Scaffold Project Structure + Install Dependencies

What this prompt does: Creates the /backend folder layout, installs all npm packages, creates the .env template, creates the .nvmrc for Railway version pinning, and starts a minimal Express server.

| WHY ATOMIC | If you bundle setup + database + endpoints into one prompt, Cursor will invent its own folder structure, skip .nvmrc, and write the server in a way that conflicts with the connection pool prompt later. Keep setup separate. |
| --- | --- |

PROMPT 1 Project Scaffold + Dependencies

I am building the backend for DIST.RESS Signal Network, a real-time emergency

alert system for a 12-hour hackathon. Tech stack: Node.js 20, Express, PostgreSQL,

Redis (Pub/Sub), Socket.io. I need you to scaffold the /backend folder with this

exact structure:

backend/

server.js <- entry point

.env <- environment variables (template only, no real values)

.nvmrc <- contains exactly: 20

package.json <- include engines: {node: '20.x'} field

/api/

routes.js <- all Express route definitions imported here

/handlers/ <- one file per domain

sos.js <- SOS endpoint handlers

alert.js <- alert trigger handler

routing.js <- routing proxy handler

health.js <- health check handler

/db/

pool.js <- PostgreSQL connection pool, max 10 connections

schema.sql <- full CREATE TABLE statements

/redis/

publisher.js <- Redis publish client

subscriber.js <- Redis subscribe client (separate from publisher)

/ws/

socket.js <- Socket.io setup and event emitters

Install these exact npm packages:

express cors dotenv pg redis socket.io axios

The .env template must have these keys (no values):

PORT=

DATABASE_URL=

REDIS_URL=

AI_SERVICE_URL=

NODE_ENV=

server.js must: import express, apply cors middleware with origin: '*',

apply express.json() middleware, import and mount routes from /api/routes.js,

and listen on process.env.PORT or 3001. Log 'Backend running on port X' on start.

Do not write any database queries yet. pool.js should only export the pool object.

Do not write any Redis logic yet. publisher.js and subscriber.js should only export

createClient calls — not connected yet.

✅ VERIFY — Complete these checks before moving to the next prompt

1. Server starts CMD: cd backend && node server.js PASS: Console logs 'Backend running on port 3001'. No errors.

2. .nvmrc exists and contains 20 CMD: cat backend/.nvmrc PASS: Outputs: 20

3. package.json has engines field CMD: node -e "console.log(require('./backend/package.json').engines)" PASS: Outputs: { node: '20.x' }

4. All handler files exist CMD: ls backend/api/handlers/ PASS: Lists: sos.js alert.js routing.js health.js

5. Health route returns 200 CMD: curl http://localhost:3001/health PASS: Returns JSON (can be empty object for now)

🔴 IF SOMETHING IS BROKEN

SYMPTOM: Cannot find module 'express' FIX: Run: cd backend && npm install. The node_modules folder was not created. Check if package.json exists first.

SYMPTOM: Port already in use (EADDRINUSE) FIX: Run: lsof -ti:3001 ¦ xargs kill -9 to kill whatever is using port 3001, then retry.

SYMPTOM: Cursor created a different folder structure FIX: Do not continue. Re-run Prompt 1 with the folder structure listed explicitly. Tell Cursor: 'Delete what you generated and follow the folder structure exactly as I listed it.'

## PROMPT 2  —  PostgreSQL Connection Pool + Full Schema

What this prompt does: Writes the production-ready PostgreSQL connection pool with the correct max connections (10, matching our Railway free tier budget), and creates all three tables with the JSONB metadata column already included. Run this before writing any endpoint logic.

| WHY ATOMIC | The JSONB metadata column must exist on both tables from the very first row of data. If you add it later with ALTER TABLE, every record written before the migration will have metadata=null and the surprise requirement feature will silently fail for all seeded data. |
| --- | --- |

PROMPT 2 PostgreSQL Pool + Schema (with JSONB)

In backend/db/pool.js, write the PostgreSQL connection pool using the 'pg' package.

Requirements:

- Use new Pool({ connectionString: process.env.DATABASE_URL, max: 10 })

- Add an error handler on the pool: pool.on('error', (err) => console.error('DB pool error:', err))

- Export the pool as the default export

- Add a connectDB() async function that runs 'SELECT NOW()' to verify connection

and logs 'PostgreSQL connected' on success or throws on failure

- Call connectDB() in server.js at startup, before app.listen()

In backend/db/schema.sql, write CREATE TABLE IF NOT EXISTS for these three tables:

TABLE: sos_reports

id SERIAL PRIMARY KEY

lat FLOAT NOT NULL

lng FLOAT NOT NULL

message TEXT NOT NULL

severity INTEGER CHECK (severity IN (1, 2, 3)) -- NULL until AI triage runs

label VARCHAR(60) -- NULL until triage

colour VARCHAR(10) -- NULL until triage

source VARCHAR(20) NOT NULL CHECK (source IN ('manual','zero-touch','iot_node','sonic_cascade'))

node_id VARCHAR(20) -- only for iot_node source

resolved BOOLEAN DEFAULT false NOT NULL

metadata JSONB DEFAULT '{}'::jsonb NOT NULL -- flexible field for surprise requirements

created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW()

triaged_at TIMESTAMP WITH TIME ZONE -- set when AI triage completes

TABLE: alerts

id SERIAL PRIMARY KEY

threat_type VARCHAR(20) NOT NULL CHECK (threat_type IN ('earthquake','flood','blast','fire','stampede'))

confidence FLOAT NOT NULL CHECK (confidence >= 0 AND confidence <= 1)

lat FLOAT NOT NULL

lng FLOAT NOT NULL

source VARCHAR(10) NOT NULL CHECK (source IN ('nlp','iot','manual'))

broadcast_fired BOOLEAN DEFAULT false NOT NULL

metadata JSONB DEFAULT '{}'::jsonb NOT NULL

triggered_at TIMESTAMP WITH TIME ZONE DEFAULT NOW()

TABLE: resources

id SERIAL PRIMARY KEY

type VARCHAR(20) NOT NULL CHECK (type IN ('ambulance','fire','police'))

lat FLOAT NOT NULL

lng FLOAT NOT NULL

available BOOLEAN DEFAULT true NOT NULL

last_updated TIMESTAMP WITH TIME ZONE DEFAULT NOW()

Also write a backend/db/migrate.js script that reads schema.sql and executes it

against the database. It should log each table creation and exit cleanly.

This is our disaster recovery script if the DB is wiped.

✅ VERIFY — Complete these checks before moving to the next prompt

1. Pool connects to DB CMD: node -e "require('./backend/db/pool.js').connectDB().then(()=>process.exit(0))" PASS: Logs 'PostgreSQL connected' and exits 0. No error.

2. Schema runs without error CMD: node backend/db/migrate.js PASS: Logs 3 table creation messages. No errors. Exit 0.

3. All three tables exist CMD: psql $DATABASE_URL -c "\dt" PASS: Lists: sos_reports, alerts, resources

4. JSONB column exists on sos_reports CMD: psql $DATABASE_URL -c "\d sos_reports" PASS: Column 'metadata' shown as type 'jsonb'

5. JSONB column exists on alerts CMD: psql $DATABASE_URL -c "\d alerts" PASS: Column 'metadata' shown as type 'jsonb'

6. Source constraint enforced CMD: psql $DATABASE_URL -c "INSERT INTO sos_reports(lat,lng,message,source) VALUES(0,0,'test','invalid_source')" PASS: ERROR: violates check constraint. This means the enum is working.

🔴 IF SOMETHING IS BROKEN

SYMPTOM: Connection refused / ECONNREFUSED FIX: DATABASE_URL in .env is wrong or PostgreSQL is not running. Check Railway dashboard for the correct connection string. It must include ?sslmode=require for Railway.

SYMPTOM: JSONB column missing after migrate FIX: schema.sql may have used JSON instead of JSONB. JSONB is indexed and queryable. Open schema.sql, check the metadata column type, correct to JSONB, drop tables and re-run migrate.

SYMPTOM: max connections error on deploy FIX: Railway free tier allows 25 connections max. Pool max:10 for this service. If Shrinidhi's AI service also needs DB access, her pool max must be 5 or fewer. Total must stay under 25.

# SECTION 2 — REDIS PUB/SUB (00:30 → 01:00)

Redis is the event bus between your Node.js backend and Shrinidhi's Python AI service. Two critical rules: (1) You need two separate Redis clients — a publisher and a subscriber. A single client cannot do both. (2) All messages published to Redis MUST be JSON strings — always call JSON.stringify() before publishing and Shrinidhi will call json.loads() on her side.

## PROMPT 3  —  Redis Publisher Client

What this prompt does: Sets up the publisher Redis client that your SOS endpoint uses to push events into the queue. The publisher only publishes — it never subscribes.

| WHY ATOMIC | Redis publish and subscribe cannot share the same client connection — a client in subscribe mode can only receive messages, not send them. If you let Cursor write both in one file with one client, it will silently fail at runtime when you try to publish after subscribing. |
| --- | --- |

PROMPT 3 Redis Publisher Client

In backend/redis/publisher.js, set up the Redis publisher client using the 'redis' npm package.

Requirements:

- Import createClient from 'redis'

- Create client with: createClient({ url: process.env.REDIS_URL })

- Add error handler: client.on('error', (err) => console.error('Redis publisher error:', err))

- Export an async connectPublisher() function that calls client.connect() and logs

'Redis publisher connected'

- Export a publish(channel, payload) function that:

1. Accepts channel (string) and payload (JavaScript object)

2. Calls JSON.stringify(payload) before publishing — ALWAYS

3. Calls client.publish(channel, jsonString)

4. Logs: 'Published to [channel]: id=[payload.id]'

- Export the client as a named export for health checks

In server.js, import connectPublisher and call it at startup alongside connectDB().

Log any Redis connection errors but do NOT crash the server if Redis is unavailable

— the server must still accept SOS submissions even during Redis outages.

Do NOT set up any subscriptions in this file. The publisher only publishes.

✅ VERIFY — Complete these checks before moving to the next prompt

1. Publisher connects to Redis CMD: node -e "require('./backend/redis/publisher.js').connectPublisher().then(()=>process.exit(0))" PASS: Logs 'Redis publisher connected'. Exit 0.

2. Publish function works CMD: node -e "const {connectPublisher,publish}=require('./backend/redis/publisher.js');connectPublisher().then(()=>publish('test-channel',{id:1,test:true})).then(()=>process.exit(0))" PASS: Logs 'Published to test-channel: id=1'. Exit 0.

3. Message is JSON string in Redis CMD: redis-cli -u $REDIS_URL SUBSCRIBE test-channel (in one terminal) then run the publish command above PASS: redis-cli receives the message as a valid JSON string: {"id":1,"test":true}

🔴 IF SOMETHING IS BROKEN

SYMPTOM: WRONGTYPE or ERR RESP2 error FIX: Redis URL format must be redis://default:PASSWORD@HOST:PORT. Check Railway Redis dashboard for the exact URL. Do not use redis:// without authentication if Railway requires it.

SYMPTOM: Cannot publish — client is in subscribe mode FIX: This means publisher.js and subscriber.js are sharing a client. They must be completely separate files with separate createClient() calls.

## PROMPT 4  —  Redis Subscriber + Consume sos-events Channel

What this prompt does: Sets up the subscriber client that listens to the sos-events channel. This is what makes the pipeline automatic — when a new SOS arrives, the backend publishes it and the AI service picks it up. This prompt also writes the subscription logic, but the handler function is just a stub for now (real triage callback comes in Prompt 6).

PROMPT 4 Redis Subscriber Client + sos-events Listener

In backend/redis/subscriber.js, set up the Redis subscriber client.

Requirements:

- Import createClient from 'redis'

- Create a SEPARATE client from publisher.js: createClient({ url: process.env.REDIS_URL })

- Add error handler on the client

- Export an async connectSubscriber() function that:

1. Calls client.connect()

2. Subscribes to channel 'alert-broadcast' (this is optional — for internal state tracking only)

3. Logs 'Redis subscriber connected and listening'

The subscriber listens to 'alert-broadcast' channel messages. When a message arrives:

- Call JSON.parse(rawMessage) to get the alert object

- Log: 'Alert broadcast received: type=[alert.type] confidence=[alert.confidence]'

- This is a stub for now — the real broadcast logic is in the alert handler

IMPORTANT: The 'sos-events' channel is published to BY this backend.

It is SUBSCRIBED to by Shrinidhi's Python AI service — NOT by this Node.js backend.

Do NOT subscribe to 'sos-events' in this file. Only Shrinidhi's Python service reads it.

In server.js, import connectSubscriber and call it at startup.

Document the Redis channel contract as a comment at the top of subscriber.js:

// CHANNELS THIS BACKEND PUBLISHES TO:

// 'sos-events' -> consumed by Python AI service (Shrinidhi)

// 'alert-broadcast' -> consumed by Python AI service (optional cooldown tracking)

// CHANNELS THIS BACKEND SUBSCRIBES TO:

// 'alert-broadcast' -> internal logging only

✅ VERIFY — Complete these checks before moving to the next prompt

1. Subscriber connects CMD: node -e "require('./backend/redis/subscriber.js').connectSubscriber().then(()=>process.exit(0))" PASS: Logs 'Redis subscriber connected and listening'. Exit 0.

2. Server starts with both Redis clients CMD: node backend/server.js PASS: Logs: 'PostgreSQL connected', 'Redis publisher connected', 'Redis subscriber connected', 'Backend running on port 3001' — all four.

3. Channel direction comment exists CMD: head -8 backend/redis/subscriber.js PASS: Shows the 4-line channel contract comment

🔴 IF SOMETHING IS BROKEN

SYMPTOM: Server crashes if Redis is unavailable FIX: The connectPublisher and connectSubscriber calls must be wrapped in try/catch. Log the error but do not throw — server.js must not crash if Redis is down at startup.

SYMPTOM: Cursor subscribed to sos-events in Node.js FIX: Remove it immediately. Only Python reads sos-events. If Node.js also subscribes, it will compete with Python for messages and half the SOS reports will be triaged by nobody.

# SECTION 3 — API ENDPOINTS (01:00 → 02:30)

Eight endpoints. Each one gets its own prompt. This keeps Cursor focused and prevents it from blending validation logic between endpoints. The field names in every prompt come directly from api-contract.json — do not deviate.

## PROMPT 5  —  GET /health  (Endpoint 1 of 8)

What this prompt does: Writes the real health endpoint that checks PostgreSQL and Redis status and returns them in the response. Ajinkya's connection indicator and Shrinidhi's keep-warm ping both depend on this.

PROMPT 5 GET /health endpoint

In backend/api/handlers/health.js, write the handler for GET /health.

It must check both PostgreSQL and Redis status and return them in the response.

Logic:

1. Run a simple PostgreSQL query: SELECT 1 to test DB connectivity

If it succeeds: db = 'connected'

If it throws: db = 'disconnected'

2. Ping the Redis publisher client using client.ping()

If it succeeds: redis = 'connected'

If it throws: redis = 'disconnected'

3. If both are connected: respond with HTTP 200

If either is disconnected: respond with HTTP 503

Response body must match api-contract.json exactly:

{

status: 'ok' or 'degraded',

time: new Date().toISOString(),

db: 'connected' or 'disconnected',

redis: 'connected' or 'disconnected'

}

In backend/api/routes.js, mount this handler: GET /health -> healthHandler

This route must be mounted BEFORE any authentication middleware (none in this project).

✅ VERIFY — Complete these checks before moving to the next prompt

1. Health returns 200 with correct shape CMD: curl -s http://localhost:3001/health ¦ python3 -m json.tool PASS: Prints formatted JSON with status, time, db, redis fields. Status is 'ok'.

2. All four fields present CMD: curl -s http://localhost:3001/health ¦ node -e "const d=JSON.parse(require('fs').readFileSync('/dev/stdin','utf8'));console.log(Object.keys(d))" PASS: [ 'status', 'time', 'db', 'redis' ]

3. 503 when DB is down (simulate) CMD: Temporarily set DATABASE_URL to a bad value, restart, curl /health PASS: HTTP 503 with status: 'degraded'

## PROMPT 6  —  POST /api/sos  (Endpoint 2 of 8 — Core)

What this prompt does: The most important endpoint in the entire system. Validates the payload, writes to PostgreSQL, publishes to Redis sos-events channel, emits new-sos WebSocket event, and returns the saved record. Every other piece of the system depends on this working correctly.

| CRITICAL | The severity field is NOT accepted from the caller. It must be null in the database until the AI triage service calls PATCH /api/sos/:id/triage. If Cursor sets severity from the request body, the AI pipeline is bypassed and Shrinidhi's work has no effect. |
| --- | --- |

📎 PASTE THIS CONTEXT AT THE TOP OF YOUR PROMPT

// Paste this into Cursor alongside the prompt so it understands the Redis contract:

// After saving to DB, publish to Redis channel 'sos-events' with this exact structure:

// {

// id: <INTEGER from database>,

// lat: <FLOAT>,

// lng: <FLOAT>,

// message: <STRING>,

// source: <STRING>,

// node_id: <STRING or null>,

// metadata: <OBJECT>,

// created_at: <ISO8601 STRING>

// }

// This structure is consumed by Shrinidhi's Python AI service.

// Field names must match exactly — she reads dict['id'], dict['message'], etc.

PROMPT 6 POST /api/sos — Core SOS submission endpoint

In backend/api/handlers/sos.js, write the handler for POST /api/sos.

VALIDATION (return 400 if any required field is missing or invalid):

Required fields: lat (float), lng (float), message (string), source (string)

source must be one of: 'manual', 'zero-touch', 'iot_node', 'sonic_cascade'

If validation fails, return HTTP 400:

{ error: true, code: 'VALIDATION_FAILED', message: '<reason>', fields: ['<field>'] }

DATABASE INSERT (after validation passes):

INSERT INTO sos_reports (lat, lng, message, source, node_id, metadata)

VALUES ($1, $2, $3, $4, $5, $6)

RETURNING id, lat, lng, message, source, node_id, severity, metadata, created_at

severity is NOT in the INSERT — it defaults to NULL in the database

node_id: use req.body.node_id or null

metadata: use req.body.metadata or {}

REDIS PUBLISH (after successful DB insert):

Call publish('sos-events', savedRecord) from redis/publisher.js

The publish function already calls JSON.stringify() — pass the plain object

WEBSOCKET EMIT (after Redis publish):

Call io.emit('new-sos', { ...savedRecord, colour: '#888888' })

Import io from ws/socket.js

colour is '#888888' (grey) because severity is null at this point

RESPONSE: HTTP 201

{ received: true, id, lat, lng, message, source, severity: null, created_at }

ERROR HANDLING:

If DB insert fails: return HTTP 500 { error: true, code: 'DB_ERROR', message: '...' }

Do NOT let DB errors bubble up as unhandled rejections

Mount in routes.js: POST /api/sos -> sosSubmitHandler

✅ VERIFY — Complete these checks before moving to the next prompt

1. Valid SOS returns 201 CMD: curl -s -X POST http://localhost:3001/api/sos -H 'Content-Type: application/json' -d '{"lat":18.52,"lng":73.85,"message":"test emergency","source":"manual"}' ¦ python3 -m json.tool PASS: HTTP 201. Body has received:true, id:INTEGER, severity:null

2. Record is in DB CMD: psql $DATABASE_URL -c "SELECT id, severity, source FROM sos_reports ORDER BY id DESC LIMIT 1" PASS: Shows the row. severity column is NULL.

3. Redis published the event CMD: redis-cli -u $REDIS_URL SUBSCRIBE sos-events (open before submitting SOS) PASS: Receives the JSON message with id, lat, lng, message fields

4. Missing lat returns 400 CMD: curl -s -X POST http://localhost:3001/api/sos -H 'Content-Type: application/json' -d '{"lng":73.85,"message":"test","source":"manual"}' PASS: HTTP 400 with code:'VALIDATION_FAILED' and fields:['lat']

5. Invalid source returns 400 CMD: curl -s -X POST http://localhost:3001/api/sos -H 'Content-Type: application/json' -d '{"lat":18.52,"lng":73.85,"message":"test","source":"twitter"}' PASS: HTTP 400 with code:'VALIDATION_FAILED'

6. WebSocket emits new-sos CMD: Open browser console on frontend. Submit SOS. Check for new-sos event. PASS: Browser receives new-sos event with severity:null and colour:'#888888'

🔴 IF SOMETHING IS BROKEN

SYMPTOM: severity is being set from request body FIX: Remove severity from the INSERT statement entirely. It must default to NULL in PostgreSQL. Tell Cursor: 'severity must never be in the INSERT — it defaults to NULL and is only set by PATCH /api/sos/:id/triage'.

SYMPTOM: Redis publish happens but Python is not receiving FIX: Verify Python is subscribing to exactly 'sos-events' (case sensitive). Also check that Python's REDIS_URL is the same Railway Redis instance as Node.js.

SYMPTOM: WebSocket emit fails — io is undefined FIX: socket.js must export the io instance after Socket.io initialisation. Import it in the handler file. Do not re-initialise Socket.io in the handler.

## PROMPT 7  —  PATCH /api/sos/:id/triage  (Endpoint 3 of 8)

What this prompt does: Called exclusively by Shrinidhi's Python AI service after triage classification. Updates severity on an existing record and fires the triage-complete WebSocket event so the dashboard changes the marker from grey to coloured.

| WHO CALLS THIS | Only Shrinidhi's Python FastAPI service calls this endpoint. Ajinkya and Ajaya never call it. If you see frontend or mobile code calling PATCH /api/sos/:id/triage, something is wrong with the integration. |
| --- | --- |

PROMPT 7 PATCH /api/sos/:id/triage — AI triage callback

In backend/api/handlers/sos.js, add the handler for PATCH /api/sos/:id/triage.

URL PARAM: id (integer) — the sos_reports primary key

VALIDATION:

Required: severity (1, 2, or 3), label (string), colour (string)

If id is not a valid integer: return 400

If severity is not 1, 2, or 3: return 400

DATABASE UPDATE:

UPDATE sos_reports

SET severity = $1, label = $2, colour = $3, triaged_at = NOW()

WHERE id = $2

RETURNING id, severity, label, colour, triaged_at

If no rows returned (record not found): return HTTP 404

{ error: true, code: 'NOT_FOUND', message: 'SOS report with id X not found' }

WEBSOCKET EMIT (after successful update):

io.emit('triage-complete', { id, severity, label, colour, triaged_at })

This is the event that changes the marker colour on Ajinkya's dashboard

RESPONSE: HTTP 200

{ updated: true, id, severity, label, colour, triaged_at }

Mount in routes.js: PATCH /api/sos/:id/triage -> sosTriageHandler

✅ VERIFY — Complete these checks before moving to the next prompt

1. Triage update returns 200 CMD: curl -s -X PATCH http://localhost:3001/api/sos/1/triage -H 'Content-Type: application/json' -d '{"severity":1,"label":"CRITICAL - Trapped","colour":"#FF0000"}' PASS: HTTP 200 with updated:true and triaged_at timestamp

2. DB record updated CMD: psql $DATABASE_URL -c "SELECT id, severity, label, triaged_at FROM sos_reports WHERE id=1" PASS: severity=1, label='CRITICAL - Trapped', triaged_at is set

3. triage-complete WebSocket fires CMD: Open browser console. Watch for triage-complete event after calling PATCH. PASS: Browser receives {id:1, severity:1, label:'CRITICAL - Trapped', colour:'#FF0000'}

4. 404 for missing id CMD: curl -s -X PATCH http://localhost:3001/api/sos/99999/triage -H 'Content-Type: application/json' -d '{"severity":1,"label":"test","colour":"#FF0000"}' PASS: HTTP 404 with code:'NOT_FOUND'

## PROMPT 8  —  GET /api/sos/heatmap  (Endpoint 4 of 8)

What this prompt does: Returns all SOS records for the initial dashboard load. Called once when Ajinkya's dashboard opens. After that, live updates come through WebSocket only.

| MAPBOX NOTE FOR AJINKYA | Coordinates in PostgreSQL are stored as (lat, lng). Mapbox needs (lng, lat). Your response sends lat and lng as separate fields — Ajinkya builds the GeoJSON coordinates as [record.lng, record.lat]. If she gets this backwards, every marker appears in the ocean. This is not your bug to fix — but make sure lat and lng are separate fields, not a combined array. |
| --- | --- |

PROMPT 8 GET /api/sos/heatmap — Initial map data load

In backend/api/handlers/sos.js, add the handler for GET /api/sos/heatmap.

QUERY PARAMS (all optional):

limit Integer, default 500, max 1000

severity Integer (1, 2, or 3), filter by severity if provided

resolved Boolean, default false — only return unresolved reports by default

DATABASE QUERY:

SELECT id, lat, lng, message, source, node_id, severity, label, colour,

resolved, metadata, created_at, triaged_at

FROM sos_reports

WHERE resolved = $resolved

[AND severity = $severity -- only if query param provided]

ORDER BY created_at DESC

LIMIT $limit

RESPONSE: HTTP 200

Array of records. If no records exist, return empty array []. NEVER return null.

Each record must have: id, lat, lng, message, source, node_id, severity, label,

colour, resolved, metadata, created_at, triaged_at

For records where severity is null: set colour to '#888888' in the response

ERROR: If DB query fails, return HTTP 500 { error: true, code: 'DB_ERROR', message: '...' }

Mount in routes.js: GET /api/sos/heatmap -> heatmapHandler

IMPORTANT: This route must be defined BEFORE GET /api/sos/:id if that route exists,

otherwise Express will interpret 'heatmap' as an :id parameter.

✅ VERIFY — Complete these checks before moving to the next prompt

1. Heatmap returns array CMD: curl -s http://localhost:3001/api/sos/heatmap ¦ node -e "const d=JSON.parse(require('fs').readFileSync('/dev/stdin','utf8'));console.log(Array.isArray(d), d.length)" PASS: true [number] — even 0 is fine, must be array not null

2. Each record has lat and lng as separate floats CMD: curl -s http://localhost:3001/api/sos/heatmap ¦ node -e "const d=JSON.parse(require('fs').readFileSync('/dev/stdin','utf8'));if(d.length>0)console.log(typeof d[0].lat, typeof d[0].lng)" PASS: number number

3. Null severity gets grey colour CMD: psql $DATABASE_URL -c "INSERT INTO sos_reports(lat,lng,message,source) VALUES(18.5,73.8,'test','manual')" then curl heatmap PASS: New record has colour:'#888888'

4. Severity filter works CMD: curl -s 'http://localhost:3001/api/sos/heatmap?severity=1' PASS: Returns only records where severity=1

## PROMPT 9  —  POST /api/alert/trigger  (Endpoint 5 of 8 — Critical)

What this prompt does: The alert broadcast endpoint. Validates confidence threshold, saves to alerts table, fires all three broadcast channels concurrently using Promise.all(), and emits the broadcast-alert WebSocket event that flips Ajinkya's dashboard banner red.

| DEMO MOMENT | The broadcast-alert WebSocket event that this endpoint fires is the single most visually impactful moment of the demo — the banner flips from green to red automatically while Aryan and Shrinidhi are talking to judges. This endpoint must work flawlessly. Test it 10 times before the demo. |
| --- | --- |

PROMPT 9 POST /api/alert/trigger — Emergency broadcast

In backend/api/handlers/alert.js, write the handler for POST /api/alert/trigger.

VALIDATION:

Required: type, confidence, lat, lng, source

type must be one of: 'earthquake', 'flood', 'blast', 'fire', 'stampede'

confidence must be a float between 0 and 1

Return 400 with code:'VALIDATION_FAILED' if any field is missing or invalid

THRESHOLD CHECK:

If confidence < 0.85, return HTTP 200 (not an error) with:

{ broadcast: false, action: 'monitoring', confidence, threshold: 0.85,

message: 'Confidence below threshold. Continuing to monitor.' }

Do NOT save to DB. Do NOT emit WebSocket event. Just return monitoring response.

WHEN confidence >= 0.85:

STEP 1 — Save to database:

INSERT INTO alerts (threat_type, confidence, lat, lng, source, broadcast_fired)

VALUES ($1, $2, $3, $4, $5, true)

RETURNING id, threat_type, confidence, triggered_at

STEP 2 — Fire all three broadcast channels CONCURRENTLY using Promise.all():

Channel A — Telecom Cell Broadcast API:

POST to https://mock-cell-broadcast.example.com/broadcast (stub URL for hackathon)

If this fails, log the error but do NOT abort — the other channels must still fire

Channel B — MQTT to ESP32 nodes:

Log: 'MQTT broadcast fired: [type] at [lat],[lng]'

(Real MQTT client optional — log is sufficient for demo)

Channel C — Push Notification to citizen apps:

Log: 'Push notification fired to all devices: [type]'

(FCM integration optional — log is sufficient for demo)

STEP 3 — Publish to Redis 'alert-broadcast' channel:

publish('alert-broadcast', { alert_id, type, confidence, lat, lng, triggered_at })

STEP 4 — Emit WebSocket 'broadcast-alert' event:

io.emit('broadcast-alert', { alert_id, type, confidence, lat, lng, triggered_at })

This is what flips Ajinkya's dashboard banner RED.

RESPONSE: HTTP 200

{ broadcast: true, alert_id, type, confidence, channels_fired:

['cell_broadcast','mqtt','websocket','push_notification'], triggered_at }

Mount in routes.js: POST /api/alert/trigger -> alertTriggerHandler

✅ VERIFY — Complete these checks before moving to the next prompt

1. High confidence fires broadcast CMD: curl -s -X POST http://localhost:3001/api/alert/trigger -H 'Content-Type: application/json' -d '{"type":"blast","confidence":0.97,"lat":18.52,"lng":73.85,"source":"nlp"}' PASS: HTTP 200 with broadcast:true, alert_id is an integer, channels_fired array has 4 items

2. Alert saved to DB CMD: psql $DATABASE_URL -c "SELECT id, threat_type, confidence, broadcast_fired FROM alerts ORDER BY id DESC LIMIT 1" PASS: Row exists with broadcast_fired=true

3. broadcast-alert WebSocket emitted CMD: Open browser console before calling the endpoint. Watch for broadcast-alert event. PASS: Browser receives {alert_id, type:'blast', confidence:0.97, ...}

4. Low confidence returns monitoring CMD: curl -s -X POST http://localhost:3001/api/alert/trigger -H 'Content-Type: application/json' -d '{"type":"blast","confidence":0.72,"lat":18.52,"lng":73.85,"source":"nlp"}' PASS: HTTP 200 with broadcast:false, action:'monitoring'. NO DB row created. NO WebSocket event.

5. Redis alert-broadcast published CMD: redis-cli -u $REDIS_URL SUBSCRIBE alert-broadcast (open before trigger) PASS: Receives JSON message with type, confidence, triggered_at

🔴 IF SOMETHING IS BROKEN

SYMPTOM: Promise.all fails and all channels abort FIX: Wrap each channel call individually in try/catch inside the Promise.all array. The outer Promise.all should use Promise.allSettled() instead of Promise.all() so a failed channel does not abort the others.

SYMPTOM: Low confidence is saving to the DB FIX: The threshold check must return immediately before any DB insert. Add 'if (confidence < 0.85) { return res.json({broadcast:false,...}); }' before the INSERT statement.

## PROMPT 10  —  GET /api/routing/optimise  (Endpoint 6 of 8)

What this prompt does: The routing endpoint. Fetches top 15 SOS waypoints from DB, gets nearest ambulance, proxies to Shrinidhi's AI service, returns the optimised route. The 15-waypoint cap is enforced here in the SQL LIMIT clause — this is the OR-Tools freeze prevention.

PROMPT 10 GET /api/routing/optimise — TSP routing proxy

In backend/api/handlers/routing.js, write the handler for GET /api/routing/optimise.

STEP 1 — Fetch waypoints from DB (15 max — CRITICAL, never exceed this):

SELECT id, lat, lng, severity, message, source FROM sos_reports

WHERE severity IN (1, 2) AND resolved = false

ORDER BY created_at DESC

LIMIT 15

This LIMIT 15 is hardcoded. Never make it configurable. OR-Tools hangs above 15 nodes.

STEP 2 — Fetch depot (nearest ambulance):

SELECT id, lat, lng, type FROM resources

WHERE type = 'ambulance' AND available = true

LIMIT 1

STEP 3 — Handle empty cases:

If waypoints array is empty, return HTTP 200:

{ route: [], depot: null, stops: 0, message: 'No active high-priority SOS reports.' }

If no ambulance found, return HTTP 200 with same empty structure plus

message: 'No ambulance available in resources table.'

STEP 4 — Call AI routing service:

POST to process.env.AI_SERVICE_URL + '/routing/optimise'

Body: { depot: {lat, lng, ambulance_id: depot.id}, waypoints: [{id,lat,lng,severity}] }

Timeout: 8 seconds (axios timeout option)

If AI service does not respond in 8 seconds: activate greedy fallback (Step 5)

STEP 5 — Greedy fallback (if AI service is down or times out):

Log: 'AI service unavailable — using greedy nearest-neighbour fallback'

Implement: start at depot, repeatedly go to the closest unvisited waypoint

Add distance_from_prev_m field: calculate Haversine distance between each step

Return same response structure as AI service would return, with

solver: 'greedy-fallback' field added

RESPONSE: HTTP 200

{ route: [{stop,id,lat,lng,severity,label,colour,distance_from_prev_m,source},...],

depot: {ambulance_id,lat,lng,type},

stops: INTEGER,

total_distance_m: INTEGER,

solver_used: 'or-tools' or 'greedy-fallback',

computed_at: new Date().toISOString() }

Mount in routes.js: GET /api/routing/optimise -> routingHandler

✅ VERIFY — Complete these checks before moving to the next prompt

1. Returns valid response with no SOS data CMD: curl -s http://localhost:3001/api/routing/optimise ¦ python3 -m json.tool PASS: HTTP 200 with route:[], stops:0. No crash.

2. SQL LIMIT 15 exists in code CMD: grep -n 'LIMIT' backend/api/handlers/routing.js PASS: Shows LIMIT 15 hardcoded in the query. Must not be a variable.

3. Greedy fallback activates when AI is down CMD: Set AI_SERVICE_URL to a bad URL in .env. Submit 3 SOS reports. Call GET /api/routing/optimise. PASS: Returns a route with solver_used:'greedy-fallback'. No crash. Logs the fallback message.

4. Route has correct fields CMD: Add 3 SOS reports with severity 1 and 2. Call routing. Inspect first stop in route array. PASS: Stop has: stop(int), id, lat, lng, severity, distance_from_prev_m, source

## PROMPT 11  —  GET /api/alerts/recent + GET /api/sos/stats  (Endpoints 7 & 8)

What this prompt does: Two read-only query endpoints for the dashboard sidebar. Grouped together because they are simple SELECTs with no side effects.

PROMPT 11 GET /api/alerts/recent + GET /api/sos/stats — Dashboard sidebar data

Write two handlers in backend/api/handlers/alert.js and backend/api/handlers/sos.js.

=== HANDLER 1: GET /api/alerts/recent ===

Query param: limit (optional integer, default 10, max 50)

SQL: SELECT id, threat_type, confidence, lat, lng, source, broadcast_fired, triggered_at

FROM alerts ORDER BY triggered_at DESC LIMIT $limit

Response: HTTP 200 — array of alerts. Empty array [] if none exist. Never null.

Mount: GET /api/alerts/recent -> recentAlertsHandler

=== HANDLER 2: GET /api/sos/stats ===

No query params.

Run these counts in a single SQL query using conditional aggregation:

SELECT

COUNT(*) AS total,

COUNT(*) FILTER (WHERE severity = 1) AS critical,

COUNT(*) FILTER (WHERE severity = 2) AS urgent,

COUNT(*) FILTER (WHERE severity = 3) AS standard,

COUNT(*) FILTER (WHERE severity IS NULL) AS untriaged,

COUNT(*) FILTER (WHERE resolved = true) AS resolved,

COUNT(*) FILTER (WHERE source = 'manual') AS manual,

COUNT(*) FILTER (WHERE source = 'zero-touch') AS zero_touch,

COUNT(*) FILTER (WHERE source = 'iot_node') AS iot_node,

COUNT(*) FILTER (WHERE source = 'sonic_cascade') AS sonic_cascade

FROM sos_reports WHERE resolved = false

Response: HTTP 200 —

{ total, by_severity: { critical, urgent, standard, untriaged },

by_source: { manual, zero_touch, iot_node, sonic_cascade },

resolved, active_nodes: 6,

last_updated: new Date().toISOString() }

active_nodes is hardcoded to 6 (the number of ESP32 simulator nodes) for the demo.

Mount: GET /api/sos/stats -> sosStatsHandler

✅ VERIFY — Complete these checks before moving to the next prompt

1. Recent alerts returns array CMD: curl -s http://localhost:3001/api/alerts/recent ¦ node -e "const d=JSON.parse(require('fs').readFileSync('/dev/stdin','utf8'));console.log(Array.isArray(d))" PASS: true

2. Stats returns correct shape CMD: curl -s http://localhost:3001/api/sos/stats ¦ python3 -m json.tool PASS: JSON with total, by_severity object (critical/urgent/standard/untriaged), by_source object, active_nodes:6

3. Stats counts match DB CMD: psql $DATABASE_URL -c "SELECT severity, COUNT(*) FROM sos_reports GROUP BY severity" PASS: Numbers match what /api/sos/stats returns for each severity level

# ⛳  CHECKPOINT 1 — ALL ENDPOINTS LIVE (Hour 02:30)

Stop. Run every check in this table before starting Section 4. If any row fails, do not continue. Fix it first. A broken endpoint at this stage means every prompt in Section 4 builds on a broken foundation.

| ⛳ CHECKPOINT 1 — Backend Endpoints Complete Hour 02:30 |  |  |
| --- | --- | --- |
| CHECK | WHO | PASS IF |
| GET /health returns {status:'ok', db:'connected', redis:'connected'} | Aryan | HTTP 200, all 4 fields present |
| POST /api/sos creates DB record with severity=NULL | Aryan | psql query shows NULL in severity column |
| POST /api/sos publishes to Redis sos-events channel | Aryan + Shrinidhi | redis-cli SUBSCRIBE shows the JSON message |
| POST /api/sos emits new-sos WebSocket event with colour:'#888888' | Aryan + Ajinkya | Browser console shows the event |
| PATCH /api/sos/:id/triage updates severity and emits triage-complete | Aryan | DB updated, WebSocket event received in browser |
| GET /api/sos/heatmap returns array (never null) | Aryan | curl returns [] or [...] — never null or undefined |
| POST /api/alert/trigger with confidence 0.97 returns broadcast:true | Aryan | HTTP 200, alert in DB, WebSocket broadcast-alert fires |
| POST /api/alert/trigger with confidence 0.72 returns broadcast:false | Aryan | HTTP 200, NO DB insert, NO WebSocket event |
| GET /api/routing/optimise returns route or empty array — no crash | Aryan | HTTP 200 in both cases |
| GET /api/alerts/recent returns array | Aryan | HTTP 200, array type |
| GET /api/sos/stats returns by_severity and by_source | Aryan | HTTP 200, nested objects present |
| All Redis publishes are JSON strings (not plain objects) | Aryan | redis-cli shows valid JSON string, not [object Object] |
| Greedy fallback activates when AI_SERVICE_URL is unreachable | Aryan | Route returned with solver_used:'greedy-fallback' |
| Git: minimum 14 commits on feature/backend-api branch | Aryan | git log --oneline ¦ wc -l >= 14 |

# SECTION 4 — WEBSOCKET SERVER (02:30 → 03:00)

Socket.io is the real-time pipe between the backend and Ajinkya's dashboard. Three events flow out: new-sos (immediate on SOS arrival), triage-complete (~500ms later), and broadcast-alert (when threat is confirmed). No events flow in from the client — the server only emits, clients only listen.

## PROMPT 12  —  Socket.io Server Setup

What this prompt does: Initialises Socket.io on the existing Express HTTP server, exports the io instance so every handler file can emit events, and sets up connection logging.

PROMPT 12 Socket.io Setup + io Instance Export

In backend/ws/socket.js, set up Socket.io.

Requirements:

- Import Server from 'socket.io'

- Export an initSocket(httpServer) function that:

1. Creates io = new Server(httpServer, { cors: { origin: '*', methods: ['GET','POST'] } })

2. On connection: log 'Dashboard client connected: [socket.id]'

3. On disconnect: log 'Dashboard client disconnected: [socket.id]'

4. Returns the io instance

- Export a getIO() function that returns the stored io instance

(used by handler files to emit events without circular imports)

In server.js:

- Change app.listen() to http.createServer(app) from Node's 'http' module

- Pass the http server to initSocket()

- Keep listening on the same port

Three events this backend emits (document as comments in socket.js):

io.emit('new-sos', payload) -> fired from sos.js handler

io.emit('triage-complete', payload) -> fired from sos.js triage handler

io.emit('broadcast-alert', payload) -> fired from alert.js handler

Do NOT accept any events from clients. This is a broadcast-only server.

✅ VERIFY — Complete these checks before moving to the next prompt

1. Server starts with http module CMD: node backend/server.js PASS: All 4 startup log lines appear including Redis and DB

2. WebSocket connection works CMD: Open browser console. Run: const s=io('http://localhost:3001'); s.on('connect',()=>console.log('WS connected')) PASS: Console logs 'WS connected'. Backend logs 'Dashboard client connected: [id]'

3. new-sos event reaches browser CMD: Submit a SOS via curl. Watch browser console. PASS: Browser receives new-sos event within 200ms of curl response

4. triage-complete fires after triage PATCH CMD: Call PATCH /api/sos/1/triage. Watch browser console. PASS: Browser receives triage-complete with correct id and severity

5. broadcast-alert fires for high confidence trigger CMD: Call POST /api/alert/trigger with confidence 0.97. Watch browser. PASS: Browser receives broadcast-alert event with type and confidence

🔴 IF SOMETHING IS BROKEN

SYMPTOM: io is undefined in handler files FIX: getIO() returns null means initSocket() was not called, or was called after the handler imported getIO(). Ensure initSocket() is called in server.js before any request can arrive.

SYMPTOM: WebSocket works locally but not on Railway FIX: Railway proxy supports WebSocket. Add this to server.js response headers: 'Upgrade: websocket'. Also ensure the client uses the Railway HTTPS URL not HTTP — Socket.io over HTTP is often blocked by Railway's proxy.

# SECTION 5 — RAILWAY DEPLOYMENT (03:00 → 03:45)

Deployment happens in two prompts — one for configuration files, one for the actual deploy and environment variable setup. Do not start deployment until all Checkpoint 1 checks pass locally. Deploying broken code to Railway wastes build minutes.

## PROMPT 13  —  Railway Config Files

PROMPT 13 Railway Configuration + Procfile + Health Route

Create these configuration files in the /backend directory for Railway deployment:

FILE 1: backend/Procfile

web: node server.js

FILE 2: backend/railway.json

{

"$schema": "https://railway.app/railway.schema.json",

"build": { "builder": "NIXPACKS" },

"deploy": {

"startCommand": "node server.js",

"healthcheckPath": "/health",

"healthcheckTimeout": 30,

"restartPolicyType": "ON_FAILURE",

"restartPolicyMaxRetries": 3

}

}

FILE 3: backend/.gitignore additions

node_modules/

.env

*.log

Update package.json to add:

"scripts": {

"start": "node server.js",

"dev": "nodemon server.js",

"migrate": "node db/migrate.js"

}

Also verify server.js handles the case where DATABASE_URL includes ?sslmode=require

from Railway. The pg Pool must use: ssl: { rejectUnauthorized: false } when

NODE_ENV is 'production'.

✅ VERIFY — Complete these checks before moving to the next prompt

1. Procfile exists CMD: cat backend/Procfile PASS: web: node server.js

2. railway.json exists CMD: cat backend/railway.json ¦ python3 -m json.tool PASS: Valid JSON with build and deploy sections

3. SSL mode works with Railway DB CMD: Set DATABASE_URL to Railway URL (includes ?sslmode=require). Restart server. PASS: Server connects without SSL certificate errors

## PROMPT 14  —  Deploy + ngrok Tunnel

What this prompt does: Generates the exact steps to deploy to Railway and spin up the ngrok tunnel so Ajaya and Ajinkya can start coding against live endpoints immediately.

PROMPT 14 Railway Deploy + ngrok Tunnel Setup

This is a deployment checklist prompt, not a code generation prompt.

Generate a shell script called backend/deploy.sh that runs these steps in order:

STEP 1 — Commit all files:

git add backend/

git commit -m 'deploy: backend initial Railway deployment'

STEP 2 — Push to GitHub (Railway auto-deploys on push):

git push origin feature/backend-api

STEP 3 — Set Railway environment variables (show the list of vars to set manually):

PORT=3001

NODE_ENV=production

DATABASE_URL=(from Railway PostgreSQL add-on)

REDIS_URL=(from Railway Redis add-on)

AI_SERVICE_URL=(Shrinidhi's Render URL — paste when available)

STEP 4 — Run database migration on Railway:

railway run node db/migrate.js

STEP 5 — Verify Railway deployment:

curl https://<RAILWAY_URL>/health

Expected: {status:'ok', db:'connected', redis:'connected'}

STEP 6 — Start ngrok tunnel for local development (before Railway is stable):

ngrok http 3001

Copy the https://xxxx.ngrok.io URL

Paste this URL in the team WhatsApp chat with label: BACKEND URL (temporary)

Add a comment at the top of deploy.sh:

# Run this script only after all Checkpoint 1 local verifications pass.

# Update AI_SERVICE_URL in Railway env vars as soon as Shrinidhi deploys.

✅ VERIFY — Complete these checks before moving to the next prompt

1. Railway /health endpoint live CMD: curl https://<YOUR_RAILWAY_URL>/health PASS: {status:'ok', db:'connected', redis:'connected'} — from the internet, not localhost

2. ngrok tunnel live CMD: curl https://<NGROK_URL>/health PASS: Same response as localhost:3001/health

3. ngrok URL shared in team chat CMD: Check WhatsApp/Discord PASS: URL posted with label 'BACKEND URL'

4. Ajaya can reach backend from phone CMD: Ajaya opens ngrok URL in browser on phone PASS: /health response visible. This confirms no localhost issues on mobile.

5. DB migrate ran on Railway CMD: railway run psql $DATABASE_URL -c "\dt" PASS: Lists sos_reports, alerts, resources

# ⛳  CHECKPOINT 2 — BACKEND DEPLOYED (Hour 03:45)

This is the handover checkpoint. Once all rows pass, Ajinkya and Ajaya are unblocked — they have a live URL, a verified API contract, and real endpoints to build against.

| ⛳ CHECKPOINT 2 — Backend Live on Railway Hour 03:45 |  |  |
| --- | --- | --- |
| CHECK | WHO | PASS IF |
| Railway URL returns /health with status:'ok' from the internet | Aryan | HTTP 200 via curl from any machine |
| PostgreSQL all 3 tables exist on Railway DB | Aryan | railway run psql shows 3 tables |
| Redis publisher and subscriber both connected on Railway | Aryan | Railway logs show both Redis connection messages |
| ngrok tunnel URL posted in team chat with label 'BACKEND URL' | Aryan | Ajinkya and Ajaya can reach it from their machines |
| Ajaya can submit POST /api/sos from mobile device and get 201 | Ajaya | HTTP 201 on physical phone, not emulator |
| Ajinkya can call GET /api/sos/heatmap and get an array | Ajinkya | Array returned (even empty []). No CORS error. |
| Postman collection (api-contract.json) pushed to /docs/ in GitHub | Aryan | File exists at /docs/api-contract.json on GitHub |
| AI_SERVICE_URL set in Railway env vars (even if placeholder) | Aryan | Railway env var exists — will be updated when Shrinidhi deploys |
| Git: minimum 20 commits on branch. No .env file committed. | Aryan | git log count >= 20. git show HEAD:backend/.env must fail. |

# SECTION 6 — DEMO DATA SEED SCRIPT (09:30 → 10:00)

This prompt runs during Phase 3 hardening, not Phase 1. An empty heatmap at the start of the demo is a weak opening. The seed script populates the database with a realistic Pune earthquake scenario so the dashboard looks like a real operational emergency from the moment it opens.

## PROMPT 15  —  Demo Seed Script

PROMPT 15 Demo data seed script for Pune earthquake scenario

Create backend/scripts/seed-demo.js. This script inserts 25 SOS reports and 3

ambulance resources into the database. It must be idempotent — running it twice

should not double the data. Clear existing seed data before inserting.

STEP 1 — Clear existing data:

DELETE FROM sos_reports WHERE message LIKE '%SEED%'

DELETE FROM resources WHERE type = 'ambulance'

STEP 2 — Insert 8 Level 1 (CRITICAL) reports:

Clustered near Shivajinagar (18.5204, 73.8567) and FC Road (18.5314, 73.8446)

Use small random offsets (±0.002 lat/lng) to spread them naturally

Sources: mix of 'zero-touch' and 'iot_node'

Messages must contain 'SEED' substring for idempotent delete

metadata: { people_count: 2, seeded: true }

severity: 1, label: 'CRITICAL — Trapped', colour: '#FF0000'

triaged_at: NOW() — pre-triaged so they show as red immediately

STEP 3 — Insert 10 Level 2 (URGENT) reports:

Spread in a ring around the Level 1 cluster (±0.005 to ±0.010 offset)

Sources: mix of 'manual' and 'iot_node'

severity: 2, label: 'URGENT — Medical', colour: '#FF8800'

STEP 4 — Insert 7 Level 3 (STANDARD) reports:

Further out (±0.012 to ±0.020 offset from centre)

Sources: all 'manual'

severity: 3, label: 'STANDARD — Supplies', colour: '#FFFF00'

STEP 5 — Insert 3 ambulance resources:

Ambulance 1: lat 18.5150, lng 73.8500 (Sassoon Hospital area)

Ambulance 2: lat 18.5600, lng 73.7769 (Hinjewadi)

Ambulance 3: lat 18.4968, lng 73.8567 (Swargate)

All available: true

STEP 6 — Log summary on completion:

'Seed complete: 8 critical + 10 urgent + 7 standard SOS reports. 3 ambulances.'

Add to package.json scripts: "seed": "node scripts/seed-demo.js"

✅ VERIFY — Complete these checks before moving to the next prompt

1. Seed script runs without errors CMD: node backend/scripts/seed-demo.js PASS: Logs 'Seed complete: 8 critical + 10 urgent + 7 standard SOS reports. 3 ambulances.' Exit 0.

2. Correct counts in DB CMD: psql $DATABASE_URL -c "SELECT severity, COUNT(*) FROM sos_reports WHERE metadata->>'seeded'='true' GROUP BY severity ORDER BY severity" PASS: 1¦8 2¦10 3¦7

3. All records are pre-triaged CMD: psql $DATABASE_URL -c "SELECT COUNT(*) FROM sos_reports WHERE triaged_at IS NULL AND metadata->>'seeded'='true'" PASS: 0 — every seeded record has a triaged_at value

4. Idempotent — running twice gives same count CMD: node backend/scripts/seed-demo.js && node backend/scripts/seed-demo.js && psql $DATABASE_URL -c "SELECT COUNT(*) FROM sos_reports WHERE metadata->>'seeded'='true'" PASS: 25 — not 50. Script cleared before re-inserting.

5. Ambulances in resources table CMD: psql $DATABASE_URL -c "SELECT id, type, lat, lng, available FROM resources" PASS: 3 rows with type='ambulance' and available=true

6. Dashboard heatmap looks populated CMD: Open dashboard in browser. Check that 25 coloured markers appear on Pune map. PASS: Red cluster in centre, orange ring, yellow markers further out.

# ⛳  FINAL CHECKPOINT — READY FOR INTEGRATION (Hour 04:00)

This is the last backend-only checkpoint. After this, all remaining Aryan work is integration debugging alongside Shrinidhi, Ajinkya, and Ajaya. Every check below must be green before declaring Phase 1 complete.

| ⛳ FINAL CHECKPOINT — Backend Phase 1 Complete Hour 04:00 |  |  |
| --- | --- | --- |
| CHECK | WHO | PASS IF |
| All 8 endpoints return correct HTTP status codes and response shapes | Aryan | Every curl command in Sections 3–4 passes |
| POST /api/sos → Redis sos-events → verified by redis-cli SUBSCRIBE | Aryan | JSON message visible in redis-cli within 200ms |
| POST /api/alert/trigger (0.97) → broadcast-alert WebSocket event fires | Aryan + Ajinkya | Browser console receives event |
| GET /api/routing/optimise returns greedy route when AI service is down | Aryan | solver_used:'greedy-fallback' in response |
| JSONB metadata accepted and stored on both SOS and alert endpoints | Aryan | psql shows metadata column with JSON data |
| Railway URL live, all 3 env vars set (DB, Redis, AI_SERVICE_URL) | Aryan | railway variables command shows all 3 |
| Seed script inserts 25 records, dashboard shows coloured heatmap | Aryan + Ajinkya | 25 markers visible on Pune map |
| Git log shows ≥ 22 commits. Commit messages follow convention. | Aryan | git log --oneline ¦ wc -l >= 22 |
| No console errors in Railway logs after running full test suite | Aryan | Railway log tail shows no unhandled rejections |
| api-contract.json matches the actual endpoint responses exactly | Aryan | Compare each response shape against contract fields |

DIST.RESS SIGNAL NETWORK  ·  ARYAN KETKAR  ·  BACKEND LEAD  ·  BLUEBIT 4.0

15 atomic prompts · 3 checkpoint tables · If a verify fails, stop and fix before continuing.