DIST.RESS SIGNAL NETWORK

FINAL ROUND PLAYBOOK — COMPLETE EDITION

BlueBit 4.0  ·  9:00 AM – 6:00 PM  ·  9 hours  ·  Code freeze 4:00 PM

| ARYAN Backend Lead | SHRINIDHI AI / BLE Lead | AJINKYA Frontend Lead | AJAYA Mobile / IoT Lead |
| --- | --- | --- | --- |

| GOLDEN RULE | Every step has a green VERIFY block and a red IF BROKEN block. Run the verify before moving on. If something fails, fix it with IF BROKEN immediately — do not accumulate broken things. One unfixed bug at 10 AM becomes a demo crash at 5:55 PM. |
| --- | --- |

| TODAY'S 6 DELIVERABLES | (1) Backend on Railway. (2) ESP32 physical board live. (3) BLE mesh Sonic Cascade 3-phone chain. (4) FCM push notifications in app. (5) Two-Way citizen reply + resource map + evacuation routes. (6) Full UI polish + 2 demo rehearsals. |
| --- | --- |

9-HOUR SCHEDULE AT A GLANCE

| TIME | PHASE | WHAT EACH PERSON DOES IN PARALLEL |
| --- | --- | --- |
| 9:00–10:00 | Setup | Aryan: Railway deploy. Ajaya: ESP32 IDE + first blink. Shrinidhi: BLE design on paper. Ajinkya: UI audit list. |
| 10:00–12:00 | Core Build | Aryan: FCM + Two-Way endpoint. Ajaya: ESP32 firmware + live POST. Shrinidhi: BLE mesh code. Ajinkya: UI polish + evacuation layer. |
| 12:00–13:00 | Integrate | ALL FOUR: full pipeline sync. ESP32 → Railway → Dashboard verified live. |
| 13:00–14:00 | Notifications | Aryan: FCM alert trigger. Ajaya: Flutter FCM. Shrinidhi: 3-phone BLE chain test. Ajinkya: Resource map. |
| 14:00–15:30 | Requirements | Aryan: cross-validation + news feed. Shrinidhi: weather API. Ajinkya: confidence badge + citizen heatmap. Ajaya: reply buttons. |
| 15:30–16:00 | Final fixes | APK build. All URLs to Railway. Backup plans verified. seed-demo.js run. |
| 16:00–18:00 | Rehearse | CODE FREEZE. Rehearsal #1 at 16:00. Rehearsal #2 at 17:15. Nothing else. |

| 9:00 – 10:00 | TASK 1 — RAILWAY MIGRATION (Aryan) |
| --- | --- |

# TASK 1 — NODE.JS BACKEND ON RAILWAY

Postgres and Redis are already on Railway. Only the Node.js server itself needs to be deployed as a Railway service. Once this is live, ALL other tasks can proceed in parallel.

## Step 1a — Procfile + railway.json

CODE

# In distress-signal-network/backend/

echo 'web: node server.js' > Procfile

# Create railway.json

cat > railway.json << 'EOF'

{

"deploy": {

"healthcheckPath": "/health",

"restartPolicyType": "ON_FAILURE",

"restartPolicyMaxRetries": 3

}

}

EOF

git add Procfile railway.json

git commit -m 'chore: Railway deploy config'

git push # Railway auto-deploys on push

✅ VERIFY — Run every check before moving to the next step

1. Procfile content is correct CMD: cat backend/Procfile PASS: Prints exactly: web: node server.js (capital P, no extension, no quotes)

2. railway.json is valid JSON CMD: node -e "require('./railway.json'); console.log('valid')" PASS: Prints 'valid'. No syntax errors.

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: Railway shows 'No web process' after deploy FIX: File must be named 'Procfile' with capital P, zero extension. Run: ls -la ¦ grep -i proc to verify. Recreate if wrong.

SYMPTOM: railway.json not picked up FIX: File must be in the root of the backend folder, not the repo root. Check Railway → Deploy Logs to see which path it searched.

## Step 1b — Environment Variables

Railway dashboard → your Node.js service → Variables tab. Set only these. DATABASE_URL and REDIS_URL inject automatically from add-ons — do NOT override them.

CODE

NODE_ENV=production

AI_SERVICE_URL=https://your-render-url.onrender.com

# NEVER manually set: DATABASE_URL, REDIS_URL, PORT

# Railway injects these automatically — manual values break the connection

✅ VERIFY — Run every check before moving to the next step

1. NODE_ENV = production in Variables tab CMD: Railway dashboard → Variables PASS: NODE_ENV listed as production

2. DATABASE_URL auto-injected from Postgres add-on CMD: Railway dashboard → Variables PASS: DATABASE_URL starts with postgresql:// and is NOT empty

3. REDIS_URL auto-injected from Redis add-on CMD: Railway dashboard → Variables PASS: REDIS_URL starts with redis:// and is NOT empty

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: DATABASE_URL is empty or not listed FIX: Railway → your Node.js service → Settings → Connect → attach the PostgreSQL add-on. URL will inject after re-attach and redeploy.

SYMPTOM: PORT conflict — server crashes with EADDRINUSE FIX: Remove any hardcoded PORT=3001 from Variables. server.js must use: const PORT = process.env.PORT ¦¦ 3001. Railway injects PORT automatically.

## Step 1c — Verify Live

CODE

# After Railway deploy completes (watch deploy logs — ~60 seconds):

curl https://YOUR-RAILWAY-URL.railway.app/health

# Expected: {"status":"ok","db":"connected","redis":"connected"}

# Test SOS endpoint:

curl -X POST https://YOUR-RAILWAY-URL.railway.app/api/sos \

-H 'Content-Type: application/json' \

-d '{"lat":18.52,"lng":73.85,"message":"test","source":"manual","node_id":null}'

✅ VERIFY — Run every check before moving to the next step

1. Health shows ok + db:connected + redis:connected CMD: curl .../health PASS: {"status":"ok","db":"connected","redis":"connected"}

2. SOS POST returns 201 with id CMD: curl as above PASS: {"received":true,"id":N,"severity":null,...}

3. All team members update their configs to Railway URL CMD: Each person: grep -rn 'ngrok' — should return nothing PASS: Zero references to ngrok in any service config

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: status:degraded, db:disconnected FIX: Postgres add-on not attached to service. Railway → service → Connect → attach Postgres. Redeploy.

SYMPTOM: status:degraded, redis:disconnected FIX: Same as above but attach Redis add-on.

SYMPTOM: curl: could not resolve host FIX: Deploy not finished yet. Watch Railway deploy logs. Common cause: package.json missing engines field. Add: "engines":{"node":"20.x"}

SYMPTOM: npm ci fails on Railway — module not found FIX: Check .gitignore is not excluding package-lock.json. Railway needs it for npm ci. If missing: run npm install locally, commit package-lock.json.

| IMMEDIATELY AFTER RAILWAY IS LIVE | Aryan pastes the Railway URL in team WhatsApp. Everyone updates their configs before any other work. Ajinkya: .env.local and .env.production. Ajaya: lib/constants/config.dart. Shrinidhi: AI service env var BACKEND_URL. This must happen within 5 minutes of Railway confirming live. |
| --- | --- |

| 10:00 – 11:30 | TASK 2 — ESP32 REAL HARDWARE (Ajaya) |
| --- | --- |

# TASK 2 — ESP32 IoT NODE

The ESP32 board connects to WiFi and POSTs to Railway when the BOOT button is pressed — no extra wiring needed, the BOOT button is already GPIO0 on every devkit. During the demo say: 'This is the same hardware we deploy in the field. I am pressing the physical sensor trigger now.'

## Step 2a — Arduino IDE Setup

CODE

# Arduino IDE → File → Preferences → Additional Board Manager URLs:

https://raw.githubusercontent.com/espressif/arduino-esp32/gh-pages/package_esp32_index.json

# Tools → Board Manager → search 'esp32' → Install 'esp32 by Espressif Systems'

# Tools → Manage Libraries → search 'ArduinoJson' → Install version 6.x

# Tools → Board → ESP32 Arduino → ESP32 Dev Module

# Tools → Port → select the new COM port that appeared when you plugged ESP32

✅ VERIFY — Run every check before moving to the next step

1. New COM port appears after plugging ESP32 CMD: Tools → Port — compare before/after plugging PASS: A new port (COMx on Windows, /dev/ttyUSB0 on Linux/Mac) is visible

2. Blink sketch uploads successfully CMD: File → Examples → 01.Basics → Blink → Upload PASS: LED on ESP32 board blinks once per second. No upload error.

3. ArduinoJson v6 installed (not v7) CMD: Sketch → Include Library → look for ArduinoJson PASS: ArduinoJson version 6.x.x in list

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: Port not appearing after plugging ESP32 FIX: Install CP2102 USB driver. Windows: search 'Silicon Labs CP2102 driver'. Mac: brew install silicon-labs-vcp-driver. Unplug and replug after install.

SYMPTOM: Upload fails — permission denied /dev/ttyUSB0 FIX: Linux: sudo usermod -a -G dialout $USER then log out and back in. Or: sudo chmod 666 /dev/ttyUSB0

SYMPTOM: ESP32 Dev Module not in Board menu FIX: Board package not installed yet. Tools → Board Manager → search 'esp32 by Espressif' → Install. Takes 2-5 minutes to download all files.

SYMPTOM: ArduinoJson causes compilation errors FIX: Must use v6 not v7. API changed between versions. Library Manager → ArduinoJson → version dropdown → select latest 6.x.x → Install.

## Step 2b — Flash the Firmware

Update the 3 values at the top: SSID, PASSWORD, BACKEND. Then upload.

CODE

#include <WiFi.h>

#include <HTTPClient.h>

#include <ArduinoJson.h>

const char* SSID = "YOUR_WIFI_NAME"; // ← UPDATE

const char* PASSWORD = "YOUR_WIFI_PASSWORD"; // ← UPDATE

const char* BACKEND = "https://YOUR.railway.app/api/sos"; // ← UPDATE

const char* NODE_ID = "node-001";

const float LAT = 18.5204, LNG = 73.8567;

void setup() {

Serial.begin(115200);

pinMode(0, INPUT_PULLUP); // GPIO0 = BOOT button

WiFi.begin(SSID, PASSWORD);

Serial.print("Connecting");

while (WiFi.status() != WL_CONNECTED) { delay(500); Serial.print("."); }

Serial.println("\nReady: " + WiFi.localIP().toString());

}

void sendSos() {

HTTPClient http;

http.begin(BACKEND);

http.setInsecure(); // disable SSL verification for hackathon

http.addHeader("Content-Type", "application/json");

StaticJsonDocument<256> doc;

doc["lat"] = LAT + random(-5,5)*0.0001f;

doc["lng"] = LNG + random(-5,5)*0.0001f;

doc["message"] = "ESP32 seismic threshold exceeded — impact detected";

doc["source"] = "iot_node";

doc["node_id"] = NODE_ID;

doc["metadata"]["rssi"] = WiFi.RSSI();

String body; serializeJson(doc, body);

int code = http.POST(body);

Serial.println("HTTP " + String(code) + " ¦ " + body);

http.end();

}

bool lastBtn = HIGH;

void loop() {

bool btn = digitalRead(0);

if (btn == LOW && lastBtn == HIGH) { sendSos(); delay(3000); }

lastBtn = btn;

delay(50);

}

✅ VERIFY — Run every check before moving to the next step

1. Serial Monitor shows 'Ready: 192.168.x.x' CMD: Tools → Serial Monitor → baud 115200 PASS: IP address printed within 10 seconds. No repeated dots after connecting.

2. BOOT button press prints HTTP 201 CMD: Press BOOT/GPIO0 button. Watch Serial Monitor. PASS: Prints: HTTP 201 ¦ {"lat":18.52...,"source":"iot_node",...}

3. New grey marker on Ajinkya's dashboard after button press CMD: Watch dashboard map on second screen while pressing button PASS: Grey circle appears near Shivajinagar within 3 seconds of button press

4. DB record has correct fields CMD: psql $DATABASE_URL -c "SELECT source,node_id FROM sos_reports ORDER BY id DESC LIMIT 1" PASS: source='iot_node', node_id='node-001'

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: WiFi prints dots forever — never connects FIX: ESP32 supports 2.4GHz only (not 5GHz). Check router settings. Also verify SSID and PASSWORD are correct — both are case-sensitive. Try moving board closer to router.

SYMPTOM: HTTP returns -1 (connection failed) FIX: http.setInsecure() must be added for HTTPS. If still -1: print BACKEND to serial to verify URL has no typo. Also confirm Railway is live: curl the URL from your laptop.

SYMPTOM: HTTP returns 400 — validation failed FIX: source must be exactly 'iot_node' (underscore, lowercase). Print the body variable in Serial to inspect before POST.

SYMPTOM: Button press does nothing / multiple presses needed FIX: GPIO0 may be shared with flash mode on some boards. Try using GPIO2 instead: change pinMode(0,...) and digitalRead(0) to 2. Also check debounce delay — 3000ms may be too short on some boards.

SYMPTOM: Board resets when button is pressed FIX: This means GPIO0 is grounded and enters flash mode. This is the BOOT button behaviour on some devkits. Use a different GPIO pin (14 or 15) with an external button wired to GND.

| 10:00 – 12:00 | TASK 3 — BLE MESH SONIC CASCADE (Shrinidhi + Ajaya) |
| --- | --- |

# TASK 3 — BLE MESH: 3-PHONE SONIC CASCADE

Acoustic FSK at 18-20kHz is unreliable in noisy rooms. The upgrade: BLE Advertisement mesh. Phone 1 (offline, no WiFi) broadcasts the SOS as BLE manufacturer data. Phone 2 receives, attempts relay to backend, and re-broadcasts with hop+1. Phone 3 receives from Phone 2 if needed. This is technically stronger than acoustic — multi-hop mesh relay over 10-50 metre range, works through walls, no pairing required.

## Step 3a — Permissions + pubspec

CODE

# pubspec.yaml — add under dependencies:

flutter_blue_plus: ^1.31.0

cd distress-signal-network/mobile/distress_signal

flutter pub get

# AndroidManifest.xml inside <manifest>:

<uses-permission android:name="android.permission.BLUETOOTH"/>

<uses-permission android:name="android.permission.BLUETOOTH_ADMIN"/>

<uses-permission android:name="android.permission.BLUETOOTH_SCAN"/>

<uses-permission android:name="android.permission.BLUETOOTH_ADVERTISE"/>

<uses-permission android:name="android.permission.BLUETOOTH_CONNECT"/>

<uses-permission android:name="android.permission.ACCESS_FINE_LOCATION"/>

# android/app/build.gradle — ensure:

compileSdkVersion 34

targetSdkVersion 34

minSdkVersion 21

✅ VERIFY — Run every check before moving to the next step

1. flutter pub get succeeds CMD: flutter pub get 2>&1 ¦ tail -2 PASS: Got dependencies! No version conflicts.

2. All 6 BLE permissions in AndroidManifest CMD: grep -c 'BLUETOOTH\¦FINE_LOCATION' android/app/src/main/AndroidManifest.xml PASS: Returns 6 or more

3. compileSdkVersion is 34 CMD: grep compileSdkVersion android/app/build.gradle PASS: compileSdkVersion 34

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: flutter_blue_plus version conflict FIX: Pin exact version: flutter_blue_plus: 1.31.0 (remove the caret ^). Run: flutter pub cache clean then flutter pub get.

SYMPTOM: BLE advertise throws SecurityException at runtime FIX: BLUETOOTH_ADVERTISE missing from manifest. Also request at runtime: await Permission.bluetoothAdvertise.request() before calling startAdvertising().

SYMPTOM: compileSdkVersion not 34 — BLE APIs missing FIX: Open android/app/build.gradle → find compileSdkVersion and change to 34. Also change targetSdkVersion to 34. Run flutter clean then flutter build apk --debug.

## Step 3b — Write sonic_cascade.dart

CODE

// lib/services/sonic_cascade.dart

import 'dart:math'; import 'dart:typed_data';

import 'package:flutter_blue_plus/flutter_blue_plus.dart';

import 'api_service.dart'; import '../constants/config.dart';

// Build compact BLE payload (14 bytes)

Uint8List _buildPayload(int id, int hop, double lat, double lng) {

final d = ByteData(14);

d.setUint16(0, id, Endian.big); // 2 bytes: unique ID for dedup

d.setUint8(2, hop); // 1 byte: hop count

d.setFloat32(3, lat, Endian.big); // 4 bytes: latitude

d.setFloat32(7, lng, Endian.big); // 4 bytes: longitude

d.setUint32(10, DateTime.now().millisecondsSinceEpoch ~/ 1000, Endian.big);

return d.buffer.asUint8List();

}

// ── PHONE 1 (OFFLINE): Advertise SOS via BLE ──────────────────

Future<void> advertiseBleSos(double lat, double lng, String msg) async {

await Permission.bluetoothAdvertise.request();

final id = Random().nextInt(65535);

await FlutterBluePlus.startAdvertising(AdvertisementData(

localName: 'DISTRESS',

manufacturerData: {0xFFFF: _buildPayload(id, 0, lat, lng)},

));

debugPrint('[BLE TX] Advertising SOS id=$id hop=0 lat=$lat lng=$lng');

await Future.delayed(Duration(seconds: 30));

await FlutterBluePlus.stopAdvertising();

}

// ── PHONE 2/3 (ONLINE): Scan, Relay, Re-broadcast ─────────────

final Set<int> _seenIds = {};

void startBleRelay() {

FlutterBluePlus.scanResults.listen((results) async {

for (final r in results) {

final mfr = r.advertisementData.manufacturerData[0xFFFF];

if (mfr == null ¦¦ mfr.length < 11) continue;

final bd = ByteData.sublistView(Uint8List.fromList(mfr));

final id = bd.getUint16(0, Endian.big);

if (_seenIds.contains(id)) continue; // deduplicate

_seenIds.add(id);

final hop = bd.getUint8(2);

final lat = bd.getFloat32(3, Endian.big);

final lng = bd.getFloat32(7, Endian.big);

debugPrint('[BLE RX] id=$id hop=$hop lat=$lat lng=$lng');

// Attempt relay to Railway backend

try {

await ApiService.submitSos(

lat: lat, lng: lng,

message: 'Relayed via BLE Mesh (hop $hop)',

source: Config.sourceSonicCascade,

nodeId: null,

metadata: {'relay': 'ble_mesh', 'hop': hop, 'relay_id': id},

);

debugPrint('[BLE] Relay to backend OK');

} catch (e) {

debugPrint('[BLE] Backend relay failed — re-broadcasting: $e');

}

// Re-broadcast with hop+1 if under max hops

if (hop < 3) {

await FlutterBluePlus.startAdvertising(AdvertisementData(

localName: 'DISTRESS',

manufacturerData: {0xFFFF: _buildPayload(id, hop+1, lat, lng)},

));

await Future.delayed(Duration(seconds: 5));

await FlutterBluePlus.stopAdvertising();

}

}

});

await Permission.bluetoothScan.request();

await Permission.location.request();

FlutterBluePlus.startScan(timeout: Duration(hours: 1));

}

✅ VERIFY — Run every check before moving to the next step

1. flutter analyze passes on sonic_cascade.dart CMD: flutter analyze lib/services/sonic_cascade.dart PASS: No errors. Warnings are OK.

2. Phone 1 advertises — Phone 2 logs 'BLE RX' CMD: Phone 1: tap Transmit. Phone 2: watch flutter logs. PASS: [BLE RX] id=NNNNN hop=0 lat=18.52 lng=73.85 printed on Phone 2

3. Relay reaches backend — source='sonic_cascade' in DB CMD: psql $DATABASE_URL -c "SELECT source,metadata FROM sos_reports ORDER BY id DESC LIMIT 1" PASS: source='sonic_cascade', metadata has relay:'ble_mesh'

4. Dashboard shows sonic_cascade marker CMD: Watch dashboard while relay fires PASS: Grey marker appears. Popup shows source: Sonic Cascade

5. 3-phone chain works: Phone1→Phone2(WiFi off)→Phone3→backend CMD: Phone 2 has WiFi disabled. Phone 3 runs startBleRelay(). PASS: Dashboard marker appears with hop:2 in metadata

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: startAdvertising throws 'not supported on this device' FIX: BLE advertising requires API 21+. Check minSdkVersion=21 in build.gradle. Also test only on physical devices — most emulators do not support BLE advertising.

SYMPTOM: Scanner never receives from advertiser FIX: Both phones must have Location Services enabled (Android requires this for BLE scan even if you don't use GPS). Place phones within 3 metres for initial testing. Remove any scan filters — pass null device name to startScan().

SYMPTOM: Same payload received and relayed multiple times (loop) FIX: _seenIds must be declared as a top-level variable (final Set<int> _seenIds = {}), NOT inside a function. A local variable resets on every scan callback and breaks deduplication.

SYMPTOM: lat/lng decoded as wrong value (coordinates in ocean) FIX: Endian.big must match between _buildPayload (setFloat32 with Endian.big) and relay (getFloat32 with Endian.big). If either side uses Endian.little the float value will be garbage.

SYMPTOM: sourceSonicCascade backend validation 400 FIX: Config.sourceSonicCascade must equal exactly 'sonic_cascade' (underscore, all lowercase). Print the value before submit: debugPrint(Config.sourceSonicCascade).

| 12:00 – 13:00 | TASK 4 — FCM PUSH NOTIFICATIONS (Aryan + Ajaya) |
| --- | --- |

# TASK 4 — PUSH NOTIFICATIONS IN APP

Telegram notifications are already working. Now add Firebase Cloud Messaging so the Flutter app receives a push notification even when backgrounded or closed. Aryan and Ajaya work in parallel.

## Step 4a — Backend: firebase-admin (Aryan)

CODE

cd distress-signal-network/backend

npm install firebase-admin

# Firebase Console → Project Settings → Service Accounts

# → Generate New Private Key → save JSON as:

# backend/firebase-service-account.json

echo 'firebase-service-account.json' >> .gitignore

# Commit: git add -A && git commit -m 'add firebase-admin'

# git push — Railway redeploys automatically

✅ VERIFY — Run every check before moving to the next step

1. firebase-admin in package.json CMD: grep firebase-admin backend/package.json PASS: firebase-admin version listed under dependencies

2. Service account JSON file exists CMD: ls -la backend/firebase-service-account.json PASS: File exists, non-zero size

3. firebase-service-account.json is in .gitignore CMD: grep firebase-service-account backend/.gitignore PASS: Entry present — file will NOT be committed to git

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: firebase-admin install fails — Node version error FIX: Railway uses Node 20.x. Locally you may have different version. Run: npm install firebase-admin@12 to pin major version.

SYMPTOM: Service account JSON accidentally committed to git FIX: IMMEDIATELY: git rm --cached backend/firebase-service-account.json && git commit -m 'remove creds'. Then add to .gitignore. Regenerate the key in Firebase Console — the old one is now compromised.

## Step 4b — Backend: sendFcm in alert handler (Aryan)

CODE

// In backend/api/handlers/alert.js — add at top:

const admin = require('firebase-admin');

const sa = require('../../firebase-service-account.json');

if (!admin.apps.length) admin.initializeApp({ credential: admin.credential.cert(sa) });

// Add this function:

async function sendFcm(alertData) {

try {

await admin.messaging().send({

notification: {

title: `⚠ EMERGENCY: ${alertData.type.toUpperCase()}`,

body: `Confidence: ${Math.round(alertData.confidence*100)}% · ${alertData.triggered_at}`,

},

data: { alert_id: String(alertData.alert_id), type: alertData.type },

topic: 'emergency-alerts',

});

console.log('[FCM] Sent for alert', alertData.alert_id);

} catch(e) {

console.error('[FCM] Failed (non-fatal):', e.message);

// non-fatal — broadcast still fires via other channels

}

}

// Call sendFcm(alertPayload) inside Promise.allSettled() with Telegram + WebSocket

✅ VERIFY — Run every check before moving to the next step

1. FCM send does not crash the server CMD: POST /api/alert/trigger with confidence 0.97. Check Railway logs. PASS: Log shows '[FCM] Sent for alert N'. No unhandled exception.

2. FCM failure is non-fatal CMD: Temporarily pass wrong firebase key. Trigger alert. PASS: Log shows '[FCM] Failed (non-fatal)' but Telegram and WebSocket still fire.

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: Cannot find module ../../firebase-service-account.json FIX: The relative path depends on where alert.js is. If alert.js is in api/handlers/, the path is ../../firebase-service-account.json. Run from that directory: ls ../../firebase-service-account.json to verify.

SYMPTOM: FirebaseError: The 'topic' field must not be empty FIX: Topic must be 'emergency-alerts' — letters, numbers, hyphens, underscores only. No spaces.

SYMPTOM: app already exists error FIX: The if (!admin.apps.length) guard prevents double-init. If error still occurs, the module is being required from two different files. Use a singleton: export the admin instance from a shared firebase.js module.

## Step 4c — Flutter: firebase_messaging (Ajaya)

CODE

# pubspec.yaml:

firebase_core: ^2.27.0

firebase_messaging: ^14.7.0

# Configure:

dart pub global activate flutterfire_cli

flutterfire configure # select your Firebase project when prompted

# This generates lib/firebase_options.dart automatically

flutter pub get

CODE

// lib/main.dart — add BEFORE runApp():

WidgetsFlutterBinding.ensureInitialized();

await Firebase.initializeApp(options: DefaultFirebaseOptions.currentPlatform);

final msg = FirebaseMessaging.instance;

await msg.requestPermission(alert: true, sound: true, badge: true);

await msg.subscribeToTopic('emergency-alerts');

// Foreground — show red snackbar

FirebaseMessaging.onMessage.listen((RemoteMessage m) {

final n = m.notification;

if (n == null) return;

ScaffoldMessenger.of(navigatorKey.currentContext!).showSnackBar(

SnackBar(content: Text('${n.title}\n${n.body}'),

backgroundColor: Colors.red, duration: Duration(seconds: 8)));

});

// Background tap — navigate to home

FirebaseMessaging.onMessageOpenedApp.listen((_) {

navigatorKey.currentState?.pushNamedAndRemoveUntil('/home', (_)=>false);

});

✅ VERIFY — Run every check before moving to the next step

1. firebase_options.dart file exists CMD: ls lib/firebase_options.dart PASS: File exists. Contains class DefaultFirebaseOptions with currentPlatform getter.

2. App starts without Firebase errors CMD: flutter run — watch console PASS: No 'FirebaseApp not initialized' or 'MissingPluginException' errors at startup

3. FCM notification received when app is foreground CMD: POST /api/alert/trigger. App must be open. PASS: Red snackbar appears on phone within 3 seconds showing alert type + confidence

4. FCM notification received when app is backgrounded CMD: Background the app (home button). POST /api/alert/trigger. PASS: System notification appears in Android notification tray

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: FirebaseApp not initialized crash on startup FIX: WidgetsFlutterBinding.ensureInitialized() must be the VERY FIRST line in main(). Firebase.initializeApp() must be awaited. No Flutter plugin calls may happen before ensureInitialized().

SYMPTOM: flutterfire configure — project not found FIX: Run firebase login first. Then firebase projects:list to confirm the project appears. Then flutterfire configure.

SYMPTOM: Notification arrives on emulator but not physical device FIX: Physical device needs Google Play Services. Budget Android devices sometimes lack this. Check: Settings → Apps → Google Play Services. If absent, device cannot receive FCM — use a different demo device.

SYMPTOM: subscribeToTopic fails silently FIX: Must be called after Firebase.initializeApp() resolves. Wrap in try/catch and print the error. Never call before await Firebase.initializeApp().

| 14:00 – 15:30 | TASK 5 — JUDGE REQUIREMENTS (All Four) |
| --- | --- |

# TASK 5 — ALL 6 JUDGE REQUIREMENTS

These additions come directly from the 'Level Up From Round 2' slide. Tick every row before code freeze. Assign per the WHO column.

## 5A — Severity Rename: Critical / High / Medium / Low (Ajinkya — 20 min)

The judge slide says Critical/High/Medium/Low. Your system uses 1/2/3 integers internally — do NOT change those. Only change the display labels.

CODE

// frontend/src/constants/colours.js

export const SEVERITY_LABELS = {

1: 'CRITICAL',

2: 'HIGH',

3: 'MEDIUM',

null: 'UNVERIFIED',

};

// lib/constants/config.dart

static const Map<int?,String> severityLabels = {

1: 'CRITICAL',

2: 'HIGH',

3: 'MEDIUM',

null: 'UNVERIFIED',

};

✅ VERIFY — Run every check before moving to the next step

1. Marker popups show CRITICAL not CRITICAL—Trapped CMD: Click a severity-1 marker on dashboard PASS: Popup header reads 'CRITICAL'

2. Flutter app status shows CRITICAL/HIGH/MEDIUM CMD: Submit SOS on phone. Watch last status text. PASS: Shows correct new label after triage completes

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: Old labels still showing after deploy FIX: React CRA caches. Hard refresh: Ctrl+Shift+R. If still wrong, check you edited src/constants/colours.js not a copy elsewhere. grep -rn 'Trapped' src/ to find any remaining old strings.

## 5B — Cross-Validation Confidence Display (Aryan + Ajinkya — 45 min)

The judge slide asks: 'Cross-validation — multiple sources confirm?' Add source_count to the alert payload so the dashboard can show 'CROSS-VALIDATED — 97% — 3 sources'.

CODE

// In backend/api/handlers/alert.js — count sources before broadcast:

const res = await pool.query(`

SELECT COUNT(DISTINCT source) AS sc, COUNT(*) AS rc

FROM sos_reports

WHERE created_at > NOW() - INTERVAL '10 minutes'

AND resolved = false`,

);

const sourceCount = parseInt(res.rows[0].sc) ¦¦ 1;

const reportCount = parseInt(res.rows[0].rc) ¦¦ 1;

const boostedConf = Math.min(0.99, baseConfidence + (sourceCount-1)*0.03);

// Add to alertPayload:

source_count: sourceCount,

report_count: reportCount,

confidence: boostedConf,

validation: sourceCount >= 2 ? 'CROSS-VALIDATED' : 'SINGLE SOURCE',

// In frontend AlertBanner.jsx — show it:

<Badge color={alertData?.source_count>=2?'green':'yellow'}>

{alertData?.validation}

</Badge>

<Badge color='red'>

{Math.round((alertData?.confidence¦¦0)*100)}%

</Badge>

<Text size='sm' c='white'>

{alertData?.report_count} reports · {alertData?.source_count} sources

</Text>

✅ VERIFY — Run every check before moving to the next step

1. Alert payload has source_count and validation fields CMD: POST /api/alert/trigger. Check Railway logs for the payload. PASS: Payload includes source_count:N, validation:'CROSS-VALIDATED' or 'SINGLE SOURCE'

2. AlertBanner shows confidence + validation badge CMD: Trigger alert. Watch dashboard banner. PASS: Banner shows e.g. 'CROSS-VALIDATED — 97% — 3 sources — 28 reports'

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: source_count always shows 1 FIX: The COUNT(DISTINCT source) query is correct but you need active SOS reports from multiple sources. Run seed-demo.js first which includes iot_node, manual, and zero-touch sources.

## 5C — Two-Way Citizen Communication (Ajaya + Aryan — 60 min)

Citizens reply: I'm Safe / Need Rescue / Medical Emergency. These buttons appear in the Flutter app after an SOS is submitted. The operations dashboard shows live response counts.

CODE

// BACKEND: POST /api/status (Aryan)

router.post('/api/status', async (req, res) => {

const { sos_id, status } = req.body;

const valid = ['safe','need_rescue','medical'];

if (!valid.includes(status)) return res.status(400).json({error:'Invalid status'});

await pool.query(

`UPDATE sos_reports SET metadata = jsonb_set(metadata,'${'{citizen_status}'}',\$1::jsonb) WHERE id=\$2`,

[JSON.stringify(status), sos_id]

);

getIO().emit('citizen-status', { sos_id, status });

res.json({ received: true, sos_id, status });

});

// FLUTTER: 3 reply buttons (Ajaya) — show after SOS submitted:

if (_lastSosId != null)

Row(children: [

_replyBtn('✅ Safe', Colors.green, 'safe'),

_replyBtn('🆘 Rescue', Colors.orange, 'need_rescue'),

_replyBtn('🏥 Medical', Colors.red, 'medical'),

])

Widget _replyBtn(String label, Color color, String status) =>

Expanded(child: Padding(padding: EdgeInsets.symmetric(horizontal:4),

child: ElevatedButton(

style: ElevatedButton.styleFrom(backgroundColor:color),

onPressed: () => ApiService.post('/api/status',{'sos_id':_lastSosId,'status':status}),

child: Text(label, style: TextStyle(fontSize:11,color:Colors.white)),

)));

// DASHBOARD: listen + show counters (Ajinkya)

socket.on('citizen-status', (data) => {

setCitizenStats(prev => ({...prev, [data.status]: (prev[data.status]¦¦0)+1}));

});

✅ VERIFY — Run every check before moving to the next step

1. POST /api/status returns 200 for valid status CMD: curl -X POST .../api/status -d '{"sos_id":1,"status":"safe"}' PASS: {"received":true,"sos_id":1,"status":"safe"}

2. Reply buttons appear on phone after SOS sent CMD: Submit SOS. Check home screen. PASS: Three buttons (Safe/Rescue/Medical) visible below SOS button

3. Dashboard citizen counters update in real time CMD: Tap Safe on phone. Watch dashboard sidebar. PASS: Safe counter increments without page refresh

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: jsonb_set syntax error in Postgres FIX: The path must be '{citizen_status}' with curly braces as a Postgres array literal. Use: jsonb_set(metadata, '{citizen_status}', $1::jsonb) exactly as written.

SYMPTOM: Reply buttons not visible after SOS FIX: _lastSosId must be set in the finally block of _onManualSos(), not in the try block only. If POST fails, _lastSosId stays null and buttons never appear.

## 5D — Resource Map: Shelters + Depots (Aryan + Ajinkya — 50 min)

The judge slide lists: ambulances ✅, shelters, hospitals, supply depots (food/water/medicine). Seed the DB and add marker layers on the map.

CODE

// BACKEND: Add resource_type to resources table (Aryan)

-- Run in Railway psql or add to migrate.js:

ALTER TABLE resources ADD COLUMN IF NOT EXISTS resource_type VARCHAR(20) DEFAULT 'ambulance';

ALTER TABLE resources ADD COLUMN IF NOT EXISTS name VARCHAR(100);

-- Seed shelters and depots (add to seed-demo.js):

INSERT INTO resources (type,name,lat,lng,available,resource_type) VALUES

('shelter','Deccan Community Hall',18.5176,73.8397,true,'shelter'),

('shelter','Baner Relief Camp',18.5590,73.7877,true,'shelter'),

('shelter','Swargate Relief Centre',18.4968,73.8567,true,'shelter'),

('depot','Sassoon Hospital Supplies',18.5150,73.8500,true,'depot'),

('depot','Khadki Supply Depot',18.5669,73.8463,true,'depot');

-- Add GET /api/resources endpoint:

router.get('/api/resources', async (req,res) => {

const {rows} = await pool.query('SELECT * FROM resources WHERE available=true');

res.json(rows);

});

// DASHBOARD: Load and render (Ajinkya)

// In useMapData.js after initMapSources():

const resources = await fetch(BACKEND_URL+'/api/resources').then(r=>r.json());

resources.forEach(r => {

const color = r.resource_type==='shelter'?'#00BCD4':

r.resource_type==='depot'?'#9C27B0':'#1565C0'; // ambulance

new mapboxgl.Marker({color})

.setLngLat([r.lng, r.lat])

.setPopup(new mapboxgl.Popup().setHTML(

`<b>${r.resource_type.toUpperCase()}</b><br/>${r.name¦¦''}`

))

.addTo(map);

});

✅ VERIFY — Run every check before moving to the next step

1. GET /api/resources returns shelters and depots CMD: curl .../api/resources ¦ python3 -m json.tool ¦ grep resource_type PASS: Shows 'shelter', 'depot', 'ambulance' entries

2. Shelter (cyan) + depot (purple) markers on map CMD: Reload dashboard after seeding PASS: Cyan shelter markers and purple depot markers visible on Pune map. Click → popup shows type + name.

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: ALTER TABLE fails — column already exists FIX: The IF NOT EXISTS guard handles this. If you see another error, check Postgres version: SELECT version(). Railway uses Postgres 15 by default which supports IF NOT EXISTS.

SYMPTOM: Markers all show as blue (ambulance colour) FIX: resource_type column may be null for seeded rows. Check: SELECT resource_type FROM resources. If null, add DEFAULT 'ambulance' to existing rows: UPDATE resources SET resource_type='ambulance' WHERE resource_type IS NULL.

## 5E — Evacuation Routes + Traffic Layer (Ajinkya — 50 min)

Judge slide requirement 6: safe evacuation routes + real-time traffic. Traffic layer is 1 line. Evacuation uses Mapbox Directions API.

CODE

// TRAFFIC LAYER — add inside map.on('load'):

map.addSource('traffic-src', {type:'vector', url:'mapbox://mapbox.mapbox-traffic-v1'});

map.addLayer({

id:'traffic', type:'line', source:'traffic-src',

'source-layer':'traffic',

layout:{visibility:'none'},

paint:{'line-width':2,'line-color':['match',['get','congestion'],

'low','#00C853','moderate','#FFA726','heavy','#EF5350','severe','#B71C1C','#888']}

});

// Sidebar toggle:

<Switch label='Live Traffic' onChange={e=>

mapRef.current?.setLayoutProperty('traffic','visibility',e.currentTarget.checked?'visible':'none')}/>

// EVACUATION ROUTES — Mapbox Directions to nearest safe zone:

const SAFE_ZONES = [

{name:'Deccan Gymkhana',lng:73.8397,lat:18.5176},

{name:'Baner Hills',lng:73.7877,lat:18.5590},

{name:'Khadki Camp',lng:73.8463,lat:18.5669},

];

async function drawEvacuation(sosRecords) {

const critical = sosRecords.filter(s=>s.severity===1);

if (!critical.length) return;

const cLat = critical.reduce((a,s)=>a+s.lat,0)/critical.length;

const cLng = critical.reduce((a,s)=>a+s.lng,0)/critical.length;

const zone = SAFE_ZONES.reduce((b,z)=>

Math.hypot(z.lat-cLat,z.lng-cLng) < Math.hypot(b.lat-cLat,b.lng-cLng) ? z : b);

const url = `https://api.mapbox.com/directions/v5/mapbox/driving/`+

`${cLng},${cLat};${zone.lng},${zone.lat}?geometries=geojson&access_token=${MAPBOX_TOKEN}`;

const geo = (await fetch(url).then(r=>r.json())).routes[0]?.geometry;

if (!geo) return;

map.getSource('evac-data')?.setData({type:'FeatureCollection',

features:[{type:'Feature',geometry:geo,properties:{}}]});

}

// Register source + green dashed layer in initMapSources():

map.addSource('evac-data',{type:'geojson',data:{type:'FeatureCollection',features:[]}});

map.addLayer({id:'evac-route',type:'line',source:'evac-data',layout:{visibility:'none'},

paint:{'line-color':'#00E676','line-width':4,'line-dasharray':[2,2]}});

✅ VERIFY — Run every check before moving to the next step

1. Traffic toggle shows coloured road lines CMD: Enable traffic toggle in sidebar PASS: Green/orange/red lines on Pune roads. Toggle off hides them.

2. Evacuation toggle draws dashed green route CMD: Enable evacuation toggle (requires seeded critical markers) PASS: Dashed green line from Shivajinagar cluster toward Deccan Gymkhana or Baner Hills

3. Mapbox Directions API returns 200 CMD: Browser Network tab: watch for api.mapbox.com/directions when toggle enabled PASS: Status 200. Route geometry returned.

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: Traffic source 'already exists' error FIX: Wrap in: if(!map.getSource('traffic-src')) before addSource.

SYMPTOM: Directions API returns 401 Unauthorized FIX: MAPBOX_TOKEN must have Directions API scope. Mapbox Studio → Access Tokens → your token → confirm Navigation checkbox ticked.

SYMPTOM: Evacuation route draws to wrong location FIX: Mapbox Directions coords are [longitude, latitude]. cLng must come BEFORE cLat in the URL: ${cLng},${cLat}. Reversed order sends route to wrong continent silently.

## 5F — News Feed + Weather Source (Shrinidhi — 60 min)

Judge requirement: monitor multiple sources simultaneously including news feeds and sensor networks. Add RSS poller + OpenWeatherMap call to the AI service. Together these give you 3 monitoring sources to tell judges about.

CODE

# pip install feedparser requests (requests already installed)

# In AI service — add to main.py or a new social/news_monitor.py:

import feedparser, asyncio, requests

NEWS_FEEDS = [

'https://timesofindia.indiatimes.com/rssfeedstopstories.cms',

'https://feeds.bbci.co.uk/news/world/rss.xml',

]

EMERGENCY_KW = ['earthquake','flood','blast','explosion','fire','collapse','stampede']

async def monitor_news():

while True:

for url in NEWS_FEEDS:

feed = feedparser.parse(url)

for entry in feed.entries[:10]:

text = (entry.title + ' ' + entry.get('summary','')).lower()

for kw in EMERGENCY_KW:

if kw in text:

print(f'[NEWS] Keyword={kw} headline={entry.title[:60]}')

# Treat as 0.60 confidence — will only trigger if cross-validated

await maybe_trigger_alert(kw, 0.60, source='news_feed')

break

await asyncio.sleep(60)

# OpenWeatherMap — boost severity during bad weather

OWM_KEY = 'your_free_openweathermap_key'

async def get_weather_boost():

r = requests.get('https://api.openweathermap.org/data/2.5/weather',

params={'lat':18.5204,'lon':73.8567,'appid':OWM_KEY}, timeout=5)

wid = r.json()['weather'][0]['id']

if wid < 300: return 0.15 # thunderstorm

if wid < 600: return 0.08 # rain

if wid >= 900: return 0.20 # extreme

return 0.0

# Add weather_boost to final confidence before threshold check

✅ VERIFY — Run every check before moving to the next step

1. News monitor prints keyword matches to Render logs CMD: Check Render logs after 60 seconds PASS: [NEWS] Keyword=earthquake headline=... appears in logs

2. OpenWeatherMap API returns valid weather for Pune CMD: Call get_weather_boost() manually and print result PASS: Returns a float between 0.0 and 0.20

🔴 IF BROKEN — Common causes + fixes

SYMPTOM: feedparser times out on BBC/TOI feed FIX: Add timeout to parse: feedparser.parse(url, request_headers={'User-Agent':'Mozilla/5.0'}, timeout=10). Some feeds block the default feedparser User-Agent.

SYMPTOM: OWM returns 401 Unauthorized FIX: Free API key requires registration at openweathermap.org. Key activates within 10 minutes of registration. Use the correct v2.5 endpoint (not v3.0 which requires paid plan).

| 12:00 – 13:00 | INTEGRATION SYNC — STOP ALL SOLO WORK |
| --- | --- |

# INTEGRATION SYNC — 12:00 PM

Stop all individual work at 12:00. Everyone gathers at one table. Run this checklist together. If any row fails, fix it as a team before lunch — not during demo prep.

| VERIFY BEFORE MOVING ON | WHO |
| --- | --- |
| GET /health → {status:ok, db:connected, redis:connected} | Aryan in terminal |
| Dashboard Vercel URL loads with seeded markers using Railway backend | Ajinkya in browser |
| Dashboard WebSocket green dot — connected to Railway | Ajinkya confirms |
| Manual SOS: phone button → grey marker on dashboard within 2 seconds | Ajaya + Ajinkya |
| Grey marker turns coloured within 3 seconds (AI triage on Render) | All watch, time it |
| ESP32 BOOT button → HTTP 201 to Railway → marker on dashboard | Ajaya + Ajinkya |
| BLE 1-hop: Phone1(WiFi off) advertises → Phone2 relays → backend → dashboard | Shrinidhi + Ajaya |
| POST /api/alert/trigger → banner flips red + FCM notification on phone | Aryan fires, all watch |
| Optimise Route → blue TSP line on map → stop list in sidebar | Ajinkya clicks |
| seed-demo.js re-runs cleanly → 25 markers + 3 ambulances + shelters + depots | Aryan runs |

| IF ANYTHING FAILS | Fix it now as a team. The 12PM sync is the last chance to catch cross-service failures. A problem that slips past this point will surface during the demo. Every row must be green before anyone goes to lunch. |
| --- | --- |

| 15:30 – 16:00 | TASK 6 — FINAL CHECKS + APK BUILD |
| --- | --- |

# TASK 6 — FINAL VERIFICATION BEFORE CODE FREEZE

| VERIFY BEFORE MOVING ON | WHO |
| --- | --- |
| seed-demo.js run one final time → 25 SOS + 3 ambulances + 3 shelters + 2 depots | Aryan |
| source='manual', node_id=null in DB after phone SOS button | psql check |
| source='zero-touch', screen LOCKED during shake | Ajaya — screen must be OFF |
| source='iot_node', node_id='node-001' in DB after ESP32 BOOT press | Ajaya + psql |
| source='sonic_cascade', hop:0 in metadata after BLE 1-hop relay | Shrinidhi + psql |
| 3-phone BLE chain: hop:2 in metadata after Phone1→Phone2→Phone3 | Full chain test |
| Alert trigger: banner red + FCM notification + Telegram — all 3 in under 3 sec | Aryan fires, time it |
| Confidence badge on banner: 'CROSS-VALIDATED — 97% — 3 sources' | Ajinkya confirms |
| Citizen reply buttons appear after SOS. Tap Safe → dashboard counter increments | Ajaya + Ajinkya |
| Traffic toggle shows live road congestion colours | Visual check |
| Evacuation route toggle draws dashed green line | Visual check |
| Shelter (cyan) and depot (purple) markers visible on map | Visual check |
| Optimise Route → blue line → RoutingPanel shows stops with CRITICAL/HIGH badges | Ajinkya confirms |
| Release APK built with Railway URL in config.dart | Ajaya: flutter build apk --release |
| APK on demo device: Battery=Unrestricted + all permissions granted | Ajaya: Settings |
| Zero browser console errors on dashboard | Ajinkya: F12 devtools |
| Render AI service warm — /health responds in < 3 sec | Shrinidhi — do 10 min before demo |

# CODE FREEZE — 4:00 PM

| ABSOLUTE — NO EXCEPTIONS | Nothing new after 4:00 PM. Only permitted action: fixing a crash that is actively breaking the demo — one person, minimum change. No new features. No 'quick refactor'. No 'just one more thing'. A new bug introduced at 4:15 PM means a broken demo at 5:55 PM. |
| --- | --- |

# DEMO REHEARSAL GUIDE

Rehearsal #1 at 16:00. Rehearsal #2 at 17:15. Both are full run-throughs timed with a stopwatch. Aryan and Shrinidhi speak. Ajinkya and Ajaya operate screens silently. Target: under 4 minutes.

| TIME | SCENE | WATCH FOR |
| --- | --- | --- |
| 0:00–0:25 | Hook — Aryan: 23-minute problem stat. Dashboard with heatmap. | All markers present before speaking. No loading spinners visible. |
| 0:25–0:55 | Architecture — Aryan + Shrinidhi each explain one layer. | No talking over each other. |
| 0:55–1:25 | Manual SOS — Ajaya taps button. Grey → coloured marker. | Grey within 2s. Colour change within 3s after. |
| 1:25–1:55 | Zero-Touch — Screen LOCKED. Ajaya hard-shakes. | Screen visibly OFF before shake. SOS fires automatically. |
| 1:55–2:15 | ESP32 — Ajaya presses BOOT button on real board. | Serial Monitor shows POST 201. Board visible in camera. |
| 2:15–2:40 | BLE Mesh — 3 phones. Phone 1 WiFi off. Relay fires. | Dashboard shows source=sonic_cascade. hop_count in popup. |
| 2:40–3:05 | Alert banner flip — Aryan fires trigger. Pause 3 seconds. | SILENCE for 3 seconds after banner flips red. Let it land. |
| 3:05–3:25 | TSP Route — Ajinkya clicks Optimise. Blue line appears. | Sidebar shows CRITICAL/HIGH badges. Solver label visible. |
| 3:25–3:40 | Resource map — scroll/zoom to show shelter/depot markers. | Cyan = shelter. Purple = depot. Click popup shows name. |
| 3:40–3:50 | Citizen reply + evacuation + traffic layers. | Reply badge increments. Dashed green route visible. |
| 3:50–4:00 | Close — Aryan: final line. Dashboard full-screen everything active. | Everything visible simultaneously. Clean ending. |

# BACKUP PLANS — READ BEFORE DEMO

| ESP32 WiFi drops | Run esp32_simulator.py from laptop. Command: BACKEND_URL=https://YOUR.railway.app python esp32_simulator.py → Option 4 earthquake burst. Story stays identical. Do not mention fallback. |
| --- | --- |

| BLE range issue | Place all 3 phones within 1 metre. BLE drops to 2-5m through human bodies in a crowded room. If 2-hop fails: demo 1-hop only. Still valid. Say: 'Each relay node covers 50m in field deployment.' |
| --- | --- |

| Shake doesn't trigger | Long-press DIST.RESS title 3 seconds → dev button → purple snackbar. Fires IDENTICAL POST to real shake. source='zero-touch'. Do not mention it unless directly asked. |
| --- | --- |

| AI service cold on Render | Shrinidhi: GET /health on Render 10 minutes before judges. Cold start: 15-30 seconds. Once warm, triage fires in < 500ms. If grey marker takes 10 seconds to turn colour during demo, keep talking — it will arrive. |
| --- | --- |

| Banner flip fails | Have this in an open terminal tab: curl -X POST https://YOUR.railway.app/api/alert/trigger -H 'Content-Type:application/json' -d '{"type":"blast","confidence":0.97,"lat":18.5204,"lng":73.8567,"source":"manual"}' |
| --- | --- |

| Full network drops | Ajaya's phone hotspot is the emergency network. Before entering venue: everyone connects to it ONCE to confirm. If venue WiFi fails: say 'switching to backup' and hotspot everyone in 60 seconds. |
| --- | --- |

DIST.RESS SIGNAL NETWORK  ·  FINAL ROUND  ·  BLUEBIT 4.0  ·  TEAM MARIO

VICTORY: < 5 min detection-to-alert  ·  > 95% people reached  ·  Zero false alarms

Every step has a VERIFY. Every failure has a fix. Code freeze 4:00 PM. Go win.